PROGRESS REPORT OF 
BOAT FOR INDONESIAN CHILDREN
Boat making is still under process, this happened because at the begining of order, we couldn’t order for 3 (three) boats cause the limited of budget, current progress in boat processing reach of 80 % for the first one, and the second one was strating to cunstruct.

Hopefully for the next couple weeks, the first boat should be finished and then buy the machine.

	[image: image1.jpg]



	[image: image2.jpg]




	Boat condition on 80% progress
	Second boat is under starting process

	[image: image3.jpg]



	[image: image4.jpg]




	First boat condition
	Secod boat frame construction


Here is the brief progress report for communication media as well.
Yogyakarta, April 10th 2007
Muslikhin Kusma

Fellow Ashoka

FTPI – Yogyakarta

Inonesia

