August 19, 2013

SYSC Public Toilet Project: Proposed Budget (in Shillings)

1 lorry quarry stones – Sh: 14,000

1 Lorry Sand  - Sh: 14,000

4 x 900 iron roofing sheets – 3,600

6 x 750 bags cement – Sh: 5,800

2 Toilet systems – Sh: 12,000

Pipes and others – Sh: 2000

Timber 6 x 4 for roofing – 2,400

2 timber doors – 3200 x 2 = Sh: 6400

A mason and 2 people labour 2,000 x 5 days = Sh: 10,000

Plumber labour = 2,500

Nails 2’’ x 2, 3’’ x 2  = 520

Ceramic tiles 75 x 60 = 4,500

Tiles fitter labour = 2,500

Metal water tank and connecting pipes = 5,500

Contigency – Sh: 5,000

Total: 90,720 = $ USD 1,134