Project to build 880 family latrines for families hosting earthquake victims in 4 departments where Lambi Fund works

The large number of people returning home in rural communities as a result of the exodus from the damaged cities such as Port-au-Prince, Jacmel, Léogâne and Petit-Goâve is creating a grave sanitation problem for the families receiving them.

By and large the existing sanitation facilities are not even adequate for the people already living in these rural areas. In addition, many rural areas do not even have any sanitary facilities. Therefore, the people of these rural zones that are already vulnerable as a result of poor nutrition, inadequate housing and health care are likely to become more exposed to diseases as a result of unsanitary conditions.

Lambi Fund is initiating an emergency program to build latrines to help affected families maintain a clean environment. Lambi has always endeavored to sensitize the members of organizations it has dealt with on the need to build latrines in the communities where they live.

Lambi estimates that it will cost 7650 gourdes (US $218.57) per latrine to purchase the material of construction, pay for its transportation and pay the construction boss. Local organizations will provide the labor to dig the pit and water as needed for construction.

The structure Lambi envisages in this preliminary is very simple as it involves a platform and seat made of concrete with a cover made of local wood? This structure can be improved later on.

The executive committee of each local organization will select the families most in need and supervise the construction of the facilities. The regional monitors will help coordinate all activities related to these projects.

| Latrine Construction Project Budget |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | # of Organizations | # of Families | # of Latrines | Cost per Unit | Total Cost (gourdes) | Total Cost (US $) |
| L’Artibonite | 22 | 20 | 440 | 7,650 | 3,366,000 | 96,171.43 |
| South | 17 | 20 | 340 | 7,650 | 2,601,000 | 74,314.29 |
| North West | 4 | 20 | 80 | 7,650 | 612,000 | 17,485.71 |
| East | 1 | 20 | 20 | 7,650 | 153,000 | 4,371.43 |
| Total |  |  | 880 |  | 6,732,000 | 192,342.86 |

++++++++++++++++++++++++++++++++++++++++++++++++++++++

Pwojè Konstriksyon 1060  Latrin familyal pou 80 Fanmi Viktim nan 4 Depatman kote lF travay

Kantite moun k ap retounen lakay yo ,nan kominote riral yo, moun k ap kouri kite gwo vil sinistre Potoprens, Jakmel, Leogan, Ti Gwav kreye yon move sitiasyon sanitè nan fanmi akèy yo.

Estrikti sanitè yo te genyen pat menm sifi pou  moun ki te la déjà, san konte anpil lòt kote ki pat gen anyen menm. Popilasyon zòn yo  ki te  vilnerab deja akòz y ap mal manje, mal domi, mal swen vini jounen jodia pi ekspoze ak maladi ki riske devlope nan zòn  sa yo

akòz  sitiasyon ensalibrite.

Fon Lanbi ap mete sou pye yon pwogram Ijans Konstriksyon Latrin  pou ede fanmi yo kenbe yon anviwonman familial pwòp. Lanbi te toujou ap sansibilize manm  Oganizasyon patnè l  sou nesesite pou konstwi latrin nan kominote kote y ap viv la

Nou estime 7650 goud/latrine   ap achte materyo,transpò epi  peye Boss . Oganizasyon yo ap bay patisipasyon pa yo nan fouy epi bay dlo.

Estrikti latrine yo ap senp, pou kounye se yon estrikti de baz n ap mete kanpe ( yon platfòm ak yon syèj an siman) epi yon kouvèti Atizanal. Estrikti sa a k ap ranfòse pi

devan.

Komite ekzekitif chak Oganizasyon ap gen wòl pou chwazi ak manm yo  fanmi ki plis nan bezwen epi sipèvize travay yo. Monitè Rejyonal ape de yo koodòne tout aktivite ki gen rapò ak pwogram nan

| Bidjè previzyonèl Pwojè Konstriksyon Latrin |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Kte Oganiz | kte Fanmi | Kte Latrin | Pri youn latrin ak transpò | kou total (Goud) | Kou total (US) |
| Latibonit | 22.00 | 20.00 | 440.00 | 7,650.00 | 3,366,000.00 | 96,171.43 |
| Sid | 17.00 | 20.00 | 340.00 | 7,650.00 | 2,601,000.00 | 74,314.29 |
| Nodwès | 4.00 | 20.00 | 80.00 | 7,650.00 | 612,000.00 | 17,485.71 |
| Lwès | 1.00 | 20.00 | 20.00 | 7,650.00 | 153,000.00 | 4,371.43 |
| Total |  |  | 880.00 |  | 6,732,000.00 | 192,342.86 |