MBOHSHA CONSTRUCTION PROJECT

WORK ALREADY DONE

-Constructed and roofed a sun dry 4 Rooms building for Primary Health Care activities.

Fitted  Door covers and windows.

WORK LEFT TO BE DONE TO MAKE THE BUILDING USEABLE.

PLASTERING

1 Trip of river sand                     =150,000

2 20 bags of cement at 5700       =114,000

3 Technical labour to bricklayer r=50,000

= 314,000

FLOORING

23 Bags of cement at 5700=         131,100

Technical Work                              15,000

146,100

CIELLING

42 Plywoods at 4200 frs each      =176,400

Window protectors  for the stores    30,000

206,400

PAINTING

2 Tins Pantex paint at 60000 frs each 120,000

2 Tins white wash 6000 frs each           12,000

4 gallons of oil paint at 15000 x 4         60,000

Technical Labour   =                             35,000

227,000

Supervision 10% of total cost to SEREP

Equipments

10 Beds at 15000…….150,000

1 Delivery Bed  ……….25,000

4 Baby cuts 5000 ……   20,000

Total                    =       195,000

Extention for Drug store/ Chief of post Room

½ Bundle of zinc………175,000

Sundry Bricks  ………  ..45,000

Bricklayer                        20,000

Nail/Stick $ Timber…….62,000

Patients kitchen…………25,000

327000

Grand total being requested    = 1,557,050 frs cfa.

NB 500 frs cfa = 1 USD