IDEAAS

Institute for the  Development of Natural Energy and Sustainability

BUSINESS PLAN

THE  “ELECTRICITY NOW” PROJECT

CONTENT ELABORATED BY:

Fábio Rosa

PORTO ALEGRE – RIO GRANDE DO SUL – BRAZIL

Email: ideaas@terra.com.br

THE ELECTRICITY NOW  PROJECT

A.	Introduction to IDEAAS	9

B.	The electricity now Project - Summary	9

1.	Introduction	9

2.	The Problem	9

3.	The Solution	9

4.	Impact	10

5.	Future Plans	10

C.	Description of the Model, Products and Services	12

1.	The Model	12

2.	The Product	12

3.	Services	13

D.	Regional Scope	13

E.	Target Group / Beneficiaries	13

1.	Statistics	13

2.	Target Group Definition	14

3.	Benefits for the Users	14

a.	Quality of Life Improvements	14

b.	Income Generation / Productive Usage	14

c.	Other Benefits	14

F.	Competitors	14

G.	Social Impact	15

H.	Marketing and Distribution	15

1.	The Installation Process	15

2.	Pricing	16

3.	Local Partnerships	16

I.	Performance Indicators	17

J.	Financials	18

K.	Risks	18

L.	Anex	19

1.	Timetable	19

2.	Cash Flow Demonstration	21

3.	Management and Key Movers	22

4.	List of Suppliers (Services and Equipment)	23

5.	Market Research	24

- THE ELECTRICITY NOW PROJECT  - BUSINESS PLAN

# Introduction to IDEAAS

IDEAAS (Institute for the Development of Natural Energy and Sustainability) is the implementing organization for the Electricity Now Project.

The Mission of IDEAAS is to develop, install and demonstrate self-sustainable development models for low-income, rural populations, using highly efficient, low cost technology solutions in the fields of renewable energy and agronomy.

# The Electricity Now Project - Summary

## Introduction

The Electricity Now Project is a project for low cost rural electrification. This project demonstrates an innovative model to supply and finance electric energy to low-income population groups. The model is replicable and sustainable. Around the world, the population with no access to energy is estimated at 2,1 billion inhabitants.

IDEAAS FUND is the financing arm of the project. The fund was created to finance exclusively low-income groups without access to electricity. It is a revolving fund that seeks to constantly enlarge the number of beneficiaries. It also foments small industrial, commercial or service-oriented local enterprises.

## The Problem

- Currently, about 25 million people in Brazil do not have access to electricity. They are mainly located in remote rural areas. The inhabitants of rural area have to pay for costs of being connected to the electrical grid themselves. This cost is prohibitively expensive and impedes the access to electricity for most population groups. The lack of electric energy severely limits the possibilities to increase the family income.

## The Solution

IDEAAS provides solar electric energy to population groups cut off from the electric grid. Instead of simply following a commercial approach to solar energy, IDEAAS is more service-oriented. The user does not have to pay the entire investment, but pays for the service of accessibility and maintenance of the systems. The charges depend on the income situation of the families. Their monthly payment is calculated to be similar to the amount previously spent on non-renewable energies (kerosene, LPG, candles, batteries, etc…).

- Through the Electricity Now Project

- 	IDEAAS offers rural electrification through the installation of solar home systems;

- 	The users receive advice on how to use energy productively to improve their houses and to increase their income;

- 	The users pay a monthly payment for the service to IDEAAS FUND;

- 	The monthly payment corresponds to the current amount paid for diesel, kerosene, candles or batteries.

- 	The return on capital is sufficient to pay for the operational costs (administration and maintenance) as well as for new installations.

- 	Any surplus from operations is invested into the IDEAAS FUND to finance new installations. The goal is to have a financially sustainable fund that enables the replicability of the approach.

## Impact

- Quantitative:

- 1000 families (approximately 2000 adults and 3000 children) will receive electricity during the first  year of the project.

- The IDEAAS Fund will be installed and in the following years (from year 6 to year 8), more than 200 families will be supplied with electricity from the income of the IDEAAS fund.

- 5000 customers  trained on the sustainable use of SHS (Solar Home Systems).

- 1500 Solar Home Systems User Manual  distributed.

- 10 small electricity service entrepreneurs and social entrepreneurs trained.

- Qualitative:

- Access to electricity allows families to upgrade their living conditions, i.e., install plumbing, improve air quality and basic hygiene, receive means of communication and education.

- Reduce the rural exodus by offering better living conditions for the rural populations.

- Provide access to electricity in environmentally-friendly ways.

- Increased quality of life for families in isolated regions in Brazil using income models developed by IDEAAS.

- Through the productive use of electric energy, the families will be able to increase their income.

## Future Plans

- Expand to other Brazilian States, in particular Bahia, Ceará and Alagoas through partnerships with NGOs.

- Enlarge the IDEAAS FUND to finance models of sustainable rural development to generate income and local development.

# Description of the Model, Products and Services

## The Model

- The IDEAAS model makes electricity accessible to low income groups. Instead of having to pay for the entire investment of photovoltaic systems upfront, users pay in small monthly installments, corresponding to the amount the family had previously spent on non-renewable energy. The fees go to the IDEAAS fund, which then allows further installations and expansion. Once families have access to electric power, they can IDEAAS provides them with ideas of how to use it productively.

IDEAAS visits counties with high rates of lack of energy;

Locate and contact agents that form opinions: city halls, rural unions, cooperatives, 3rd sector, ...

Establish  local partnerships, providing necessary training. Create chain posts to collect the monthly payments

Starts the marketing campain by means of communication of the region  - interested are called;

The interested  people look for the IDEAAS partners  and get into the plan of   Solar Home Systems – SHS

After installation, the user starts to pay montlhly dues to IDEAAS

## The Product

- The product IDEAAS provides are Solar Home Systems – SHS, autonomous systems of generation and supplying of rural/residential electric energy. During the pilot project, small rural properties will be supplied with a standard system - Kit 1 – comprised of:

| DESCRIPTION | QUANTITY |
| --- | --- |
| Photovoltaic Panel ~ 45 w | 01 |
| Battery 150 Amp/h | 01 |
| Charge Controller 7 amp | 01 |
| Plastic Box for Battery | 01 |
| Fluorescent light | 04 |
| Wiring system and electric outlets | 01 |
| Installation service | 01 |

The suppliers of the material and equipment are listed in the attachment - Item 1

## Services

- Families will receive three types of services:

- Installation of photovoltaic solar panels;

- Training on how to use the solar home systems;

- Consulting advice on how to use energy productively.

# Regional Scope

- The first phase of the project will target the municipal districts of Encruzilhada do Sul, Caçapava do Sul, Canguçu and São José do Norte, all in the state of Rio Grande do Sul in Southern Brazil.

# Target Group / Beneficiaries

## Statistics

- Worldwide: Population with no energy estimated at 2,1 billion;

- Brazil:  Current population without energy: 12 million (source: Brazil Government/Energy and Mining Ministry).

- Rio Grande do Sul/Brazil:    100.000 properties without power

- Municipal districts (Rio Grande do Sul State) attended by the ELECTRICITY NOW PROJECT:

- Encruzilhada Do Sul:  1000 families of small farmers without access to electricity;

- Caçapava do Sul: 1500 families of small farmers without access to electricity;

- Canguçu:  4.500  families of small farmers without access to electricity;

- São José do Norte:  1700 families of small farmers without access to electricity.

Planned installations of the project in these municipalities for year  2:

| - Installation | - At the end of year 2 |
| --- | --- |
| - Encruzilhada do Sul | - 100 families |
| - Caçapava do Sul | - 200 famílies |
| - Canguçu | - 500 famílies |
| - São José do Norte | - 200 families |
| ###### Total | - 1000 families |

## Target Group Definition

| Target Group | Necessities | Aggregate Services |
| --- | --- | --- |
| - Low income rural population - Small rural farmers - Small farmers isolated and distant to conventional electric power | - Home electricity power - Telecommunication - Radio, TV - Pumping systems of water - Drinkable water | - Qualified attendance; - Technical help; - Supply of spare material, parts. |

## Benefits for the Users

### Quality of Life Improvements

- Electric power;

- Access to basic communication: radio, television, cellular phone;

- Water pumping;

- Improvement in the hygiene conditions in the houses.

### Income Generation / Productive Usage

- Use of electric fences for grazing management leads to an increased production of milk, meat and wool;

- Use of electric fences for projects of native species forestation and fruit culture;

- Pumping water to irrigate plantations;

- Use of energy for small electric machines, in small industries such as dairies, handcraft, woodwork.

### Other Benefits

- Systems of photovoltaic rural electrification with no big investments, accessible to low income users;

- User will pay for the service only after the installation of the system. The value of the monthly payment is similar to the monthly costs paid to non-renewable energy before  (kerosene for lamps, gas lights, candles, diesel, batteries for radios and payment for recharge for 12 volt batteries);

- The solar technology permits savings on other forms of investments in rural electrification.

# Competitors

There are competitors in the renewable energy area, for example: wind energy and biomass, but none of them address the same customer segment.

# Social Impact

- The project demonstrates a sustainable and replicable electric service model to low income population groups. The following impact will be most noticeable for the beneficiaries:

- Internal Impact:

- rescue of the social integration feeling,

- improvement of quality of life (food, health, communication)

- decrease of the housework load for women

- children have expanded possibilities to study, have fun and read.

- Family mobilization.

- Increase in the value of the homes

- Increase of the family income through productive use of energy

- External Impact:

- decrease of the rural exodus,

- revitalization of regional/municipal economies through purchases of electric and electronic equipment,

- increase of tax revenues,

# Marketing and Distribution

## The Installation Process

- After the agreement is signed with the final beneficiaries, SHS kits will be installed;

- Kits will be delivered ready to use by the suppliers,

- The local partner starts the installation of the system with the help of municipal installer.

- Once the system is functional, users will start paying the first monthly payment depending on the system installed;

- IDEAAS takes care of the maintenance of the system, collects the payments and gives support to the users.

Current pilot projects have already shown the feasibility of the process and the project is ready for scaling up.

Local Partner receives the kit to install (installation kit ready to install)

Authorized technician installs

(IDEAAS installer)

Beneficiary starts to pay the monthly dues.

Beneficiary signs contract

## Pricing

- The monthly payment is calculated to be equivalent to the user’s capacity to pay, depending on his previous family budget for non-renewable energy, i.e. kerosene, gas, LPG, candles, batteries, and recharge of batteries.

- The amount to be paid by the users is established taking in consideration three aspects:

- Acquisitive capacity of the target people;

- Sustainability of the project;

- Margin of reinvestment of the IDEAAS FUNDS.

The market research applied defined precisely that the monthly amount to be paid by the users is US$ 10,00. (see appendix 5 for the market research results).

## Local Partnerships

The local partners of IDEAAS are local institutions that have a relation with the rural community through existing services and commercial relations. They are capable and recognized by the community, receiving total confidence and credit.

The 1st chart shows the different partner relationships.

Chart 1

| Partner | Location | Activity |
| --- | --- | --- |
| Local representative authorized by IDEAAS | Municipal District Office | Orientation to the type of “SHS kits” acquired, signature of agreements with final users, collection of monthly payments at the local agents |
| Local Radio | City | Advertisement of the project to the rural area |
| Local Association/city hall | City/Municipal District Office | Registration of interested people, initial information, guidance to the local representative of IDEAAS |
| Communitary Agent | Isolated rural community | Orientation of the users, notification of the technical assistance, registration of the interested people |
| Commercial bank | Municipal district Office | Collection of the monthly payments |

The development of local partnerships goes through three different stages:

- Local Partnership selection

This phase occurs after the first visit to the selected municipal district. The local representative is an expert in energy and electrical supplies and serves the rural areas with: installation of home electric systems, installation and support service, post-sales of satellite dishes, radios for communication, rural cellular telephones, household appliances, recharges of batteries, electric fences.

- Training of the partnerships

In this phase, 2 different types of training are carried out. The Chart below, describes the training offered to the different partnerships.

| PARTNERSHIP | TRAINING |
| --- | --- |
| Installer of the photovoltaics systems – outsourced | What’s the SHS? How to attend the program, adhesion contracts, small maintenance, collection of monthly payments, relations with users and IDEAAS. |
| Authorized local representative of IDEAAS | What SHS is, adhesion contracts, reception of users, SHS installation small maintenance, collection of monthly payments, relations with users and IDEAAS |

- Support

- Deals with the service given. There are two forms of help:

- attendance on-line permanent, where the partnerships and users can access a system that supports from long distance (telephone or e-mail).

- Monthly visits from an IDEAAS technician (agent).

# Performance Indicators

We suggest to track the number of installations and the monthly payments collected. IDEAAS prepares internal monthly reports and control reports to the investors each semester, considering the following:

| ITEM | First Semester | 2nd Semester |
| --- | --- | --- |
| 1. # prospected families | 1600 | 2400 |
| 2. # installed families | 400 | 600 |
| 3. Monthly default rate | 2% | 2% |

# Financials

NOTES:

	Year end Operational Balance represents the net value of the year end operational surplus. It is destined to attend exclusively new small farmer families. As the balance is very small there is the necessity to accumulate a certain sum to optimize the costs of attendance per family.

- Cumulative Balance represents the sum of year end Operational Balance accumulated from 2 or 3 former years. When this value gets to certain value, which permits an attendance in scale, the cumulative balance is used to enlarge the number of beneficiaries. The enlargements are planned to happen in the following years (4, 8 and 10) using resources from the cumulative balance.

| YEAR | EXPENSES |  | ANNUAL INCOME | ANNUAL OPERATIONAL BALANCE | CUMULATIVE BALANCE | NOTE |
| --- | --- | --- | --- | --- | --- | --- |
|  | INVESTMENT | ANNUAL COST |  |  |  |  |
| 0 | 817,600 |  |  |  |  | 1000 families |
| 1 |  | 74,100 | 117,600 | 45,550 | 45,550 |  |
| 2 |  | 74,100 | 117,600 | 45,550 | 91,100 |  |
| 3 |  | 74,100 | 117,600 | 45,550 | 136,550 |  |
| 4 | 62,000 | 164,100 | 117,600 | (-) 46,500 | 90,050 | Enlargement 1: + 100 families |
| 5 |  | 137,100 | 117,600 | 19,500 | 70,550 |  |
| 6 |  | 78,300 | 129,360 | 51,060 | 121,610 |  |
| 7 |  | 78,300 | 129,360 | 51,060 | 172,670 |  |
| 8 | 62,000 | 233,800 | 141,120 | 92,600 | 80,070 | Enlargement 2: + 100 families |
| 9 |  |  |  |  |  |  |
| 10 |  |  |  |  |  | Enlargement 3: + 100 families |

# Risks

- Exchange rate risks: The equipment is imported on either a USD or Euro basis

- Lack of payment by users (estimated to be 2%)

- Concessionary enterprises of electric power start internal process of rural electrification financing.

# anNex:  Timetable:  Year 1

| PHASE | ACTIVITY | MONTH |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 01 | 02 | 03 | 04 | 05 | 06 | 07 | 08 | 09 | 10 | 11 | 12 |
| SUPPLYING APPARATUS AND EQUIPMENTS | INICIATE LICITATION TO SUPPLIERS | X | X |  |  |  |  |  |  |  |  |  |  |
| CONTRACT WITH SUPPLIERS | SIGNATURES |  | X |  |  | X |  | X |  |  | X |  |  |
| LOCAL ACTIVITIES | RECRUITMENT AND TRAINING LOCAL PARTNERS | X | X | X | X | X | X |  |  |  |  |  |  |
| FORMATION OF STAFF SERVICES PEOPLE | RECRUITMENT OF STAFF AND TRAINING | X | X | X |  |  |  |  |  |  |  |  |  |
| IMPLEMENTATION OF O&M | INTERNAL PROCESS | X | X | X | X | X | X |  |  |  |  |  |  |
| FIELD INSTALLATIONS | INTRODUCTION TO THE COMMUNITIES |  |  | X | X | X |  |  |  | X | X | X |  |
|  | AGREEMENT SIGNATURES |  |  |  | X | X | X |  |  |  | X | X | X |
|  | SYSTEM INSTALLATION |  |  |  |  | X | X | X | X | X | X | X | X |
| COLLECTION OF MONTHLY PAYMENTS |  |  |  |  |  |  | X | X | X | X | X | X | X |
| ASSISTANCE AND SUPPORT TO THE USERS |  |  |  |  |  | X | X | X | X | X | X | X | X |

Timetable :  Year 2

| PHASE | ACTIVITY | MONTH |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 |
| SUPPLYING APPARATUS AND EQUIPMENTS | INICIATE LICITATION TO SUPPLIERS | X | X |  |  |  |  |  |  |  |  |  |  |
| CONTRACT WITH SUPPLIERS | SIGNATURES | X |  |  | X |  |  | X |  |  | X |  |  |
| LOCAL ACTIVITIES | RECRUITMENT AND TRAINING LOCAL PARTNERS |  |  |  |  |  |  |  |  |  |  |  |  |
| FORMATION OF STAFF SERVICES PEOPLE | RECRUITMENT OF STAFF AND TRAINING |  |  |  |  |  |  |  |  |  |  |  |  |
| IMPLEMENTATION OF O&M | INTERNAL PROCESS |  |  |  |  |  |  |  |  |  |  |  |  |
| FIELD INSTALLATIONS | INTRODUCTION TO THE COMMUNITIES |  |  | X | X | X |  |  | X | X |  |  |  |
|  | AGREEMENT SIGNATURES |  |  |  | X | X | X |  |  |  | X |  |  |
|  | SYSTEM INSTALLATION |  |  |  |  | X | X | X | X | X |  | X | X |
| COLLECTION OF MONTHLY PAYMENTS |  | X | X | X | X | X | X | X | X | X | X | X | X |
| ASSISTANCE AND SUPPORT TO THE USERS |  | x | x | x | x | X | X | X | X | X | X | X | X |

## Cash Flow Demonstration

Attention: click inside chart and then enlarge zoom to 150%.

## Management and Key Movers

| POSITION | RESPONSIBLE FOR | SKILLS AND KNOWLEDGEMENTS |
| --- | --- | --- |
| Project coordinator | - External relations of representation - Financing and operational planning - Operational routines creator and controlling | - Leadership - Trans and multidisciplinary knowledge - Knowledge of the organization and activities - Capability of management on multidisciplinary process |
| - Services – Electricity Engineering | - Introduction and maintenance of systems - Technical support of electric engineering | - Management of the human resources, evaluation of performance technical and operational - Electricity engineering, application of energy in the rural area |
| Services – Administrative and Finance director | Management of accounting in the project, charges emission, expenses | Human relations, general administration, accounting (book keeping) |
| Services – Auditory and accountability | Auditory | Companies accounting and administration |
| Agent of relationship with the market | Maintenance of clients satisfaction, coordinator of clients, agreements, support and capability of Sales spot. Campains of enlargement of clients chart. | Rural market knowledge, rural language, sociologic dynamic rural knowledge, capability of articulation and net formation. |
| Local officer | - Local representative of IDEAAS - Relation with suppliers and final consumers | Technical, logistics operational, human relations. |

## List of Suppliers (Services and Equipment)

The inclusion of companies and services in this list doesn’t mean any favorable choice. They are only professionals established in Brazil and regions where the project was setted.

| Supplying | Name | Place |
| --- | --- | --- |
| Solar panels | BP Solar | Rio de Janeiro |
|  | Shell Solar | São Paulo |
|  | United Solar Systems | Belo Horizonte |
|  | Würth Energia Solar | Recife |
|  | Unicoba | Ilhéus |
| Charge controllers | BP SOLAR | Rio de Janeiro |
|  | Shell Solar | São Paulo |
|  | Unicoba Ltda | Ilhéus |
|  | Unitron Ltda | São Paulo |
|  | RF COM Ltda | São Paulo |
| Batteries | Baterias Delco Ltda | São Paulo/Porto Alegre |
|  | Baterias Moura Ltda | São Paulo/Porto Alegre |
|  | Baterias Delphi | São Paulo/Porto Alegre |
| Lamps and luminaries | Imatron - Ltda | Caxias do Sul |
|  | Unitron Ltda | São Paulo |
|  | Unicoba Ltda | Ilhéus |
| Wires and electric keys | Cabos Pirelli | São Paulo/Porto Alegre |
|  | RF Com Ltda | São Paulo/Porto Alegre |
|  | Siemens Ltda | São Paulo/Porto Alegre |
| Electric, fittings | Dariel Ferraz Ltda | Encruzilhada do Sul |
|  | RF Com Ltda | São Paulo |
|  | Severo Roth Ltda | Porto Alegre |
| System installers | Dariel Ferraz Ltda | Encruzilhada do Sul |
|  | IEM LTDA | Porto Alegre |
|  | Charles Eletrônica LTDA | Encruzilhada do Sul |
| Electrical Maintenance | LC Serviços Elétricos LTDA | Porto Alegre |
|  | Dariel Ferraz Ltda | Encruzilhada do Sul |
|  | Soleco Ltda | Santa Maria |
| Commercial Banks |  |  |
|  | BANRISUL |  |
|  | BANCO DO BRASIL |  |
|  | BRADESCO |  |
|  | BANCO POSTAL LTDA |  |

## Market Research

Extensive surveys were conducted on the user profile and their income to derive at an adequate distribution and pricing strategy. A user profile was established based on the following information:

	Level of income;

	Monthly expenses on energy;

	Electric utilities used;

	Statement of intention of usage;

	Statement of intention of payment.

The results obtained are showed as follow:

| RESEARCHED ITEM | OBTAINED INFO |
| --- | --- |
| Level of income | Zero to 120 US$/month |
| Monthly expenses with energy | 6 to 10 US$/month |
| Electric utilities used | Lighting and radio |
| Statement of intention of usage | Electric light, radio, TV and cellular phone |
| Statement of intention of payment | Up to US$ 11 |

The chart below shows the costs of the product to the user of low income, that is, the people attended in this project.

| USER | SHS CLASSIFICATION | MONTHLY COST OF SERVICE |
| --- | --- | --- |
| LOW INCOME | Kit 1 | SHS (US$ ) 10,00 |

See the Schwab Foundation profile for further information on IDEAAS.

Source: Electricity for All - EDF-Electricité de France.