“Water and Food Security for Small Farmers in Oaxaca, Mexico”

(A project by the Group to Promote Education and Sustainable Development)

1.- BACKGROUND

The Group to Promote Education and Sustainable Development (GRUPEDSAC, the Group) was born under the name of “Volunteer Ecologists of Tecamachalco” and started working as a group of volunteers in 1987 to aid in the solution of environmental and poverty problems in Mexico.

Most of its work was dedicated to environmental education and to develop sustainable development projects in marginalized, rural communities.   In January of 1990, the Group became legally constituted according to Mexican Laws as a non-profit organization.

In 1992, the Group began the construction of its first training and demonstration center: “Sustainable Rural Development Training Center” (CEDER), using appropriate technologies.  Our intention was to offer technical and practical training and demonstrate sustainable living solutions to small farmers, indigenous peoples, and the overall community.

The correct application of appropriate technologies demonstrated therein, allowed people to become self sufficient in water, housing, food, and energy.  It also improved their productivity and income, and thus, their quality of life.

During 1992, we began projects with women on reproductive health, human development, cultivating of organic family gardens, health and nutrition improvement activities, food processing, handicrafts, and literacy.

In 1994, the Group changed its name to Group to Promote Education and Sustainable Development, and obtained authorization from the Mexican Treasury Department to give tax deductible receipts to its donors.

In 1996, funded by W.K. Kellogg Foundation, the Group started a pilot project with 60 families in the State of Mexico, who received training at the CEDER and micro-credit loans to begin sustainable small businesses.  The results of this project were outstanding and the W.K. Kellogg Foundation decided to send groups of people coming from Mexico, Central and South America, and the Caribbean to receive training and be able to replicate and apply the acquired knowledge in their countries.

In 2002, GRUPEDSAC began the construction of another training and demonstration center in Ejutla, Oaxaca with seed money from the W.K. Kellogg Foundation.  This was part of an initiative to provide donations to organizations who had been trained at the CEDER, and were committed to building similar centers to promote appropriate technologies.

We chose to take action in the state of Oaxaca because of the extreme poverty conditions that exist, the accelerated deforestation rates, and the environmental losses that plague the state, which simultaneoulsy boasts the highest biodiversity in Mexico.

The Group’s idea was to be able to demonstrate and offer viable sustainable solutions for rural communties in the semi-dry tropic areas of Oaxaca.

Among GRUPEDSAC´s most important accomplishments has been the construction of these two training centers where hundreds of people have been able to learn and adopt practical solutions in order to satisfy their basic needs of water, food, housing, and energy, with a focus on using regional materials and preserving their natural resources.

GRUPEDSAC created a successful model that has been replicated by other organizations throughout Mexico and in the rest of Latin America.

GRUPEDSAC specializes in training small farmers, members of other non-profit organizations, government officials, students, and industrial sector employees, among others.

Rural community development projects have been carried out in the states of Oaxaca, State of Mexico, Guanajuato, Yucatán, San Luis Potosi, Chihuahua, Sonora, Jalisco, Morelos, and Michoacán.  These communities received training to create water storage cisterns, green houses to produce organic vegetables, organic family gardens, stables for sheeps, chicken and rabbit pens, manual pumps to be able to easily pump water from a well, wood saving stoves, solar fruit dehidrators, solar stoves and ovens, and sewage and grey water treatment systems.  Additionally, individuals have learned how to build homes and other needed structures using locally available natural materials such as mud, strawbales, cob, and bamboo.

In 1993, GRUPEDSAC received the Environmental Merit Award from the State of Mexico Government.  In addition, it received the 2006 National Merit Award from the Federal Environmental Department.

GRUPEDSAC is credited with the following publications:  “Sustainable Development Model in a Rural Mexican Community”; “Monitoring and Evaluation of a Microfinancing Web of Institutions” and “Sustainability and Development: Women Voices”.

2.- CHALLENGES TO BE ADDRESSED BY THE PROJECT

- Water scarcity

- Water pollution

- Land erosion and poor soil

- Use of chemical fertilizers and pesticides in agricultural lands

- Lack of food security

- Low income

- Malnutrition

- Lack of awareness on possible sustainable solutions

3.- PROJECT OBJECTIVES

- Provide 30 families with clean water to cover their basic needs.

- Train 30 families in sustainable agricultural practices, soil restoration, appropriate water management, and rainwater harvesting.

- Installation of 30 organic biointensive family gardens to produce large amounts of food in small spaces and guarantee their food security.

- Increase family income through the marketing of organic products.

- Improve the nutritional diets and overall health of 30 families through the availability of fresh produce and medicinal herbs for home remedies.

- Provide facilitation, decision making, and self-management skills to improve the  community’s negotiation abilities.

- Create a model program with 30 families to be replicated in the future.

4.- EXPECTED RESULTS

- Thirty families will each have a 10,000 liter cistern to collect and store rainwater.

- Thirty families will have retrofitted their household roofs to harvest rainwater.

- Thirty families will have learned and applied land restoration techniques.

- Thirty families will be maintaining organic biointensive gardens to produce enough vegetables for their consumption and will have remnants to sell.

- Thirty families will eat a more balanced diet by consuming the products from their local garden.

- Thirty families will gain knowledge on water management, rain water harvesting,  building rain water collection cisterns,  cultivating organically,  restore their eroded soils, making compost and vermicompost as well as natural pesticides and biological plague control techniques.  The beneficiaries will be able to share their new knowledge with  others in the community.

- Thirty families will learn to administrate small family businesses.

- Families will be better organized for their self development.

5.- ACTIONS TO BE TAKEN

| OBJECTIVES | ACTIONS |
| --- | --- |
| Provide 30 families with clean water to cover their basic needs. | Together with the beneficiaries, the Group will carry out a participative diagnosis of their situation followed by a signed, written agreement to participate in the project. Three five-day workshops will be held to train 30 rural families on water management, rainwater harvesting, and construction of ferrocement water collection cisterns through a “learning by doing” approach. The beneficiaries will participate in the construction projects at their individual homes, to retrofit their roofs and build a water cistern. |
| Train 30 families in sustainable agriculture and soil restoration techniques. | Organize four five-day workshops at our training and demostration center in Ejutla, Oaxaca (the Tonantzin Tlalli Institute) on Agroecology, Biointensive gardening, and Permaculture design. Weekly direct supervision at the beneficiaries homes during the duration of the project. |
| Install 30 organic biointensive family gardens to produce large amounts of food in small spaces. | Hands-on workshops will be carried out at the beneficiaries’ homes to install organic biointensive gardens. |
| Increase family income through marketing of organic products | Two three-day workshops on small family business administration and marketing techniques will be given at the ITT in Ejutla, Oaxaca. |
| Improve the nutrition of 30 families. | A diagnosis of the regular family diet will be carried out, will a follow up diagnosis ot register improvements. |
| Organize and increase the community’s negotiation abilities. | Organize five two-day workshops on human development, group communication and facilitation skills, conflict resolution, self esteem building, and grassroots community organization. |
| Create a model program to be replicated in the future. | All activities and results will be registered and sistematized. |

6.- INDICATORS

| EXPECTED RESULTS | INDICATORS |
| --- | --- |
| Thirty families will have been trained to construct a 10,00 liter water collection cisterns. Thirty families will learn about water management and rain water harvesting methodologies. | Photographs of workshops on rainwater collection and management held at the Center in Ejutla, Oaxaca. Signed assistance lists. Thirty 10,000 lt. ferrocement cisterns built. Installation of 30 manual rope pumps. Photographs and testimonies will be taken and recorded. |
| Thirty families will have retrofitted their household roof to collect rainwater. | Photographs and testimonies. |
| Thirty families will have learned land restoration and sustainable agriculture tecniques. | Photographs and testimonies of workshops and gardens. |
| A sistematized memory of the project. | One written sistematized memory of the project. |

7.- CALENDAR

MONTHS

| ACTIONS | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Participative diagnosis | X |  |  |  |  |  |  |  |  |  |  |  |
| Registration and written acceptance to participate in the project on behalf of the beneficiaries | X |  |  |  |  |  |  |  |  |  |  |  |
| Training on water management and rainwater harvesting |  | X |  |  |  | X |  |  | X |  |  |  |
| Training and construction of 30 water cisterns. |  |  | X | X | X | X | X | X | X | X | X | X |
| Training and construction of 30 manual water pumps |  |  | X | x | x | x | x | x | x | x | x | x |
| Workshops on Agroecology, Biointensive gardening, and Permaculture Design. |  | X |  |  | X |  |  | X |  |  | X |  |
| Soil restoration practices. |  | X | X | X | X | X | X | X | X | X | X | X |
| Diagnosis of family diets and nutrition |  |  | X | X |  |  |  |  |  |  |  |  |
| Planting and maintenance of 30 family gardens |  |  | X | X | X | X | X | X | X | X | X | X |
| Instalation of drip irrigation systems |  |  | X | X | X | X | X | X | X | X | X | X |
| Training on small business administration |  |  |  |  |  |  |  | X | X |  |  | X |
| Human development workshops |  |  | X |  | X |  | X |  | X |  | X |  |
| Sistematization | X | X | X | X | X | X | X | X | X | X | X | X |
| Follow up diagnosis |  |  |  |  |  |  |  |  |  | X | X | X |

8.- BUDGET

HUMAN RESOURCES

| Participant | Activities | Total |
| --- | --- | --- |
| Project Coordinator | Administration and coordination of beneficiaries. Provide written reports. | US$6,000.00 |
| Arquitect and assistants. | Three five-day workshops and 12 month supervision for roof restoration and construction of 30 cisterns and 30 manual water pumps. | US$10,000.00 |
| Agroecologist and assistants. | Four five-day workshops on Agroecology, Biointensive gardening, and Permaculture design. 12 month supervision for maintenance of family gardens. | US$10,000.00 |
| Social Worker and assitant. | Participative diagnosis of 30 families. Five two-day Human Development workshops. Sistematization and community diagnosis. | US$8,000.00 |
| Administrator | Two, three-day small family business administration workshops and follow up. | US$2,000.00 |
| TOTAL |  | US$36,000.00 |

MATERIALS

| ITEM | UNIT COST | TOTAL |
| --- | --- | --- |
| 30 cisterns | US$800.00 | US$24,000.00 |
| 30 manual pumps | US$80.00 | US$2,400.00 |
| 30 roof retrofits | US$300.00 | US$9,000.00 |
| 30 organic biointensive family gardens. | US$150.00 | US$4,500.00 |
| 30 drip irrigation systems. | US$20.00 | US$600.00 |
| 30 organic seeds packets | US$50.00 | US$1500.00 |
| Transportation expenses | US$50.00 (per week) | US$2,000.00 |
| Workshop materials | US$1,500.00 | US$1,500.00 |
| Audiovisual and photography equipment | US$2,300.00 | US$2,300.00 |
| Room and board during workshops | US$20.00 (per person/day) | US$25,800.00 |
| SUB TOTAL |  | US$73,600.00 |

TOTAL Human Resources and Materials:  $109,600.00

Administration and taxes:                              $16,500.00

TOTAL COST OF THE PROJECT:                $126,100.00

The families involved in the project will provide their manual labor, will be committed to share their new knowledge with relatives and members of their communities, to attend all of the training sessions, and to provide continual maintenance to the infrastructure and family gardens.

They will also become members of our training center where they can come for advice and follow up.

9.- FOLLOW UP AND EVALUATION

| PROJECT OBJECTIVES | FOLLOW UP ACTIVITIES |
| --- | --- |
| Provide 30 families with clean water to cover their basic needs. Build 30 rainwater collection cisterns, one at each home of the participants. Install a manual rope pump to extract water from the cisterns. | The workshops at the Center will be organized by the Coordinator. Assistance lists will be prepared and signed by participants. Theory, practice and demonstration will take place at the Center. Cisterns will be built directly at the small farmer’s homes, hand labor and time will be donated. Groups of five beneficiaries will be organized by the Coordinator and the Architect to help in the building process of each participant. The Architect and Coordinator aided by assistants will verify and register weekly activities, take photographs and register results. |
| To train 30 families on organic agriculture, soil restoration and food security | Theory and practice will take place at the Center. The Agro ecologist and his assistants will sign in the participants and an oral and hands on test will take place. |
| To install 30 organic biointensive family gardens to produce large amounts of food in small spaces | The Coordinator, the Agro ecologist and his assistants will organize together with the beneficiaries the procedure to install the family gardens. The participants will be divided in groups and give their hand labor. Assistance will be registered, follow up monthly visits will take place at each home. Procedures, plagues, and problems will be registered and solutions given. |
| To increase family income through marketing of organic products | Through community organization the beneficiaries will participate at the Oaxaca Organic Market every week once they collect their vegetables. Photographs and activities will be registered. The Administrator will reinforce the accounting procedures. |
| To nutritionally improve the diet of 30 families | The Agro ecologist, and the Social Worker will verify if the beneficiaries are using their vegetables for their daily diet. And, if necessary, will organize cooking lessons. |
| To train and develop abilities among 30 families to improve their quality of life. | The Permaculture workshops are destined to encourage people to work with nature and not against it. It will help them start new habits to lead a more productive and environmentally conscious life. Permaculture application allows people to have enough always. Supervision visits and follow up meetings will take place at different homes and at the Center. |
| To organize and increase the community negotiation abilities. | The Administrator will verify the marketing activities carried out and results obtained. |
| To sistematize activities in order to be able to repeat the experience. | The Social Worker will carefully register all activities, mistakes, successes, failures, modifications, attitudes, in order to be able to solve problems during the process of the project and in order to end the project with a manual that will permit its repetition with other small farmers groups. |