Budget for Christ Children Home Orphanage New Campus at Suakoko Bong County: Building Project in Progress

The New campus at Suakoko Bong County

(Upon completion of this new campus, Christ Children Home orphanage will relocate from the current 1 acre property in Gbarnga City to the 26 acre campus in Suakoko City).

The 26 Acres of land bought by Mr. & Mrs. Karmue in the year 2004 January. Purchased cost $10,500.00

The clearing of the land site

- Mr. and Mrs. Karmue and some members of the Suakoko Church worked physically to brush the site in 2005 January.

- The United Nations soldiers who were residing in Suakoko CARI area, the Bangla dashi soldiers, assisted with landscaping and clearing in April of 2008, done for free and as a gift.

Phase One: CCH School of Promise (School building project)

Budget: $143,170.00

    - Suakoko Campus –Elementary, Junior, & Senior High School Foundation building started October 5, 2012.

    - Since the start of this project, Mr. &Mrs. Karmue have spent $12,000.00 of personal financial contribution

    - Christ Children Home Education Fund (CCHEF) has spent $5,585.00 on building the school foundation

    - Amount Spent To date on school building	 $17,585

    - Amount Needed to complete school building $125,585.00

The Suakoko new campus Orphanage Dormitories Budget: $90,000.00

  - Girls Dormitory– building started in November of 2011 and is built up to window level $ 15,585 has been spent to date.

  - Boys Dormitory - Building started in March 2012 and is built up to window level $15,000 has been spent to date.

  - Amount needed to complete girls and boys dorms $59,415.00

Amount needed to complete phase one of the new campus is $185,000.00

Phase Two: Amount Need to complete this phase of the campus

Dining Hall plus Kitchen					$35,000.00

Library							 $32,000.00

Play Ground						$15,000.00

Well and reservoir tower with all accessories		$20,000.00

Fence around the entire Campus				$50,000.00

Total Amount	$152,000.00