**Budget for housing for 100 orphans**

**Budget Breakdown**

**The Suakoko new campus Orphanage Dormitories Budget: $90,000.00**

**Budget to build girls dorm $45,000 – Boys dorm $45,000**

* 1. **Girls Dormitory**– building started in November of 2011 and is built up to roof level **$ 15,585 has been spent to date. Amount needed to complete the girls dorm is $23,000**
  2. **Boys Dormitory** -Building started in March 2012 and is built up to window level **$15,000** has been spent to date. Amount needed to complete the boys dorm is $30,000
  3. **Total amount needed to complete both the girls and boys dorms $53,000**

**Reaching this budget goal will allow the dorms to be move in ready for the children, including the furniture and fixtures necessary for their comfort.**