Installation of Metal Fencing Project

The project aims at installing 44 m metal fencing behind the western side of the Unity Youth Field: 12 m with 6 m height piece   behind the goal post and 16 m with 2 m height on the left and the right of the  piece.

There will be  13 cement bases for 13 metal columns along the 44 m fencing. The depth of each base is 1m with 30 cm diameter.

There will be also 44 m of concrete frame (20 x 15 cm) above the land surface. On top of this frame, there will be  three rows of  bricks (20 x 15 cm) and on top of the bricks, there will be  another concrete frame(15 x 10 cm).

Duration of the installation is five working days.

Budget:

| # | Item | Description | Unit cost x quantity | Sub-total |
| --- | --- | --- | --- | --- |
|  | Galvanized metal columns | 3 inch | NIS 35 x 60 m | 2100 |
|  | Metal pipes | 2 inch / horizontal | NIS 15 x 115 m | 1725 |
|  | Metal nets | Rolls | NIS 170 X 7 | 1190 |
|  | Steel par | 10 mm | NIS 3 x 200 m | 600 |
|  | Painting | Two 5 kg cans | NIS 100 x 2 | 200 |
|  | Metal cutting discs |  | NIS 20 x 5 | 100 |
|  | Welding consumables | Two boxes | NIS 40 X 2 | 80 |
|  | Hiring a blacksmith |  | NIS 800 x 1 | 800 |
|  | stone brick | 15 cm | NIS 4 X 350 | 1400 |
|  | Cement |  | NIS 1200 x 1.5 ton | 1200 |
|  | Sand |  |  | 120 |
|  | Aggregates |  | NIS 167 X 3 tons | 501 |
|  | Steel par | 6 mm roll | NIS 250 x 1 | 250 |
|  | Hiring manual cement mixer and wooden moulds |  |  | 300 |
|  | Food for volunteering workers |  | NIS 10 X 10 workers x 5 days | 500 |
|  | Footballs |  | NIS 120 x 5 | 600 |
| Total/ NIS | 11666 |
| Total/USD | 3170 |