[image: image1.jpg]


[image: image2.jpg]


[image: image3.jpg]



[image: image4.jpg]



    Ministry of Higher Education                                                          Ministry of Public Health                                       Registration No. 3342 of August 31, 2011                                                           Registration No. 4042 of August 31, 2011  
GlobalGiving RECEADIT Kitchu Community Water Project
Sixth Report of August 7th, 2017
On behalf of our RECEADIT Humanitarian Team, I take this opportunity to thank you so very much for your generosity and willingness to join us and to partnership with us in our journey of serving humanity through the Guidance, the Blessings, the Love and the Grace of God Almighty.

We are glad to provide you with the following progress report and updates for our “Kitchu Community Water Project” thanks to your generosity:


1) Two Water Tanks have been purchased, transported to Water Project Site, lifted and placed on top of the supporting pillars on Wednesday, June 12, 2017 (see first photo below);
2) The technicians have connected the water storage tanks to the plastic water pipes from the well (See First photo below);  
3) The Community-based electrician has successfully connected the water pump from the well to the electricity system and it is working properly and successfully as expected (See Second photo below);

4) The Community-based water management technicians have successfully connected the plastic pipes from the well to the identified Four Water Supply Points within the Community and Community members are now able to get clean water from the well (See  Third, Fourth and Fifth photos below); and

5) As we reported in our Fifth Project Report, one major challenge we have encountered will be the ongoing electricity charges for pumping water to the Four Water Supply Points within the Community. We are hopeful the Community Water Management Committee will study the matter and come up with suggested solutions.

Photos
First Photo
[image: image5.png])
e
X

CEMADIT

5




Two Water Tanks on Top of Supporting Pillars
Second Photo

[image: image6.jpg]



Water Pump in the Well Connected to Electricity and Water Storage Tanks 
Third Photo

[image: image7.jpg]




Water Supply Point within the Community
[image: image8.jpg]


Fourth Photo

Water Supply Point within the Community

[image: image9.jpg].

H
lpe




Fifth Photo
Water Supply Point within the Community

Sixth Photo

Water Supply Point within the Community
Seventh Photo


Water Supply Point within the Community
· We will continue to provide you with monthly reports and updates of our other projects, activities, accomplishments and challenges.

We hope that you will continue with us on this our journey of serving humanity through the Guidance, the Blessings, the Love and the Grace of God Almighty, a journey which had taken us to this Kitchu Community Water Project through our new link:  https://goto.gg/23251

Again, on behalf of our RECEADIT Humanitarian Team, I thank you immensely for your generosity, continuous assistance, support and partnership. We wish you God's abundant blessings in all your endeavors. 

Jilly M. Ngwainmbi RECEADIT Project Leader
MEDITECH GROUP


RECEADIT


ALL ABOUT YOUR HEALTH


 





MEDITECH GROUP


CEMADIT


ALL ABOUT YOUR HEALTH


 





Research Center for Analytic Diagnosis and Imaging Trends (RECEADIT) 


School of Health, Biomedical and Computer Sciences (SHBCS) 


2016-2017 Academic Year 


 P.O. Box 19, Belo-Kom, Belo Sub-Division, Boyo Division, Cameroon, North-West Region, 


West Africa - Tel: 011 (237) 6 73 91 21 14


 � HYPERLINK "mailto:CEMADIT@yahoo.com" �CEMADIT@yahoo.com�  � HYPERLINK "http://www.meditech-group.org" �http://www.meditech-group.org�





Motto:  Health Care Research and Education for Services to Humanity





























