Solar Power MOTG 2019

Kara Tepe CampUs, Lesvos Greece

Context

Refugees are living in difficult circumstances in camps all over the world. Movement on the Ground works on refugee CampUs: Kara Tepe and Olive Grove, located on the Greek island Lesvos. Kara Tepe is a camp for the 1200 most vulnerable children, women, men, families, sick and elderly of Lesvos. The Olive Grove CampUs is for family and (young) men that are stranded due to ‘overspilling’ in Moria camp.

Goal
Our goal with the solar power project in 2019 on Kara Tepe, is to provide a 24hour solar power network on the CampUs. We aim to achieve this by investing in sustainable batteries for the solar panels that safe power when the sun isn’t shining. Funds are needed for these batteries as they would provide the community with light, safety and self-reliance. Through a better solar powered network, residents are able to provide power for street lights, lamps for inside the tents and electric outlets for small devices such as a mobile phone. Solar power gives the CampUs residents ownership and comfort that is highly needed.

Impact

Movement on The Ground is in need of the following items and activities on Kara Tepe and the Olive Grove to establish impact:

Item				Amount		Location

Solar battery			17			Kara Tepe
Solar battery			12			Olive Grove
Reserve solar battery		6			Kara Tepe & Olive Grove
Transportation		1			Kara Tepe & Olive Grove

Installment days		4			Kara Tepe

Installment days		3			Olive Grove

Time period of project

2 months

Budget

| Description | Amount | Costs |  | Total |
| --- | --- | --- | --- | --- |
| Operating costs |  |  |  |  |
| Solar batteries | 35 | 720 EUR | 25.200 EUR |  |
| Transportation (shipment & fuel costs) | 1 | 500 EUR | 500 EUR |  |
| Installment | 7 | 500 EUR | 3.500 EUR |  |
| Subtotal |  |  | 29.200 EUR |  |
| Admin 5% |  |  | 1.000 EUR |  |
| Total |  |  | 30.200 EUR |  |

Movement on the Ground

We are a foundation responding to a humanitarian crisis affecting the innocent men, women and children forced from their homes by climate change, poverty and war. We identify needs not being met and aim to fill these needs by activating our network of logistical, financial and structural partners to provide these needs thoroughly and without hesitation.

Our mission is to deliver a more dignified, sustainable, and innovative response to the refugee crisis in Europe. We believe that refugee camps should be more inclusive, more self-sustaining and providing refugees with a better quality of life and adaptation process to their new environments. With collaborative efforts with interested corporations, other charities, refugees, volunteers, and donations, we are activating a network that re-defines the global refugee camps.