COMITE D’APPUI AU DEVELOPPEMENT RURAL ENDOGENE

Tél : (+243) 995 901 527,  (+243) 84 37 34 911  E-mail : coordinationcadre@gmail.com

KYABONDO BUSINESS PLAN, DR Congo.

| Activities | Period : From January to June 2017 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | 1st Month | 2nd Month | 3rd Month | 4th Month | 5th Month | 6th Month |
| Awareness meeting with Kyabondo community, leaders and stakeholders and election of their management committee | x |  |  |  |  |  |
| Starting up of a nursery and its management staff: | x |  |  |  |  |  |
| Follow up and supervision of the nursery until it is ready for transplantation | x | x | x | x | x | X |
| Involve the committee in the identification of local suppliers & MOU for inputs supplying | x | x |  |  |  |  |
| Preparatory works on the two selected hills | x | x |  |  |  |  |
| Installation works of erosion control hedges on the first hill, | x | x | x | x | x |  |
| Digging ditches and fixing wooden dam on the second hill | x | x | x | x | x |  |
| Project Supervision by CADRE staff and local committee | x | x | x | x | x |  |
| Reporting about advancement of the project |  |  |  | X |  | X |
| Maintenance of handworks by women farmers on the hills | X | X | X | X | X | X |
| Handover of the handworks to beneficiaries |  |  |  |  |  | X |
| Final report about the project outcomes |  |  |  |  |  | X |
| Lessons learned |  |  |  |  |  | X |

NB= after the handing over ceremony, the local management committee will pursue the maintenance of all handworks with technical but occasional support from their partner CADRE asbl.

End.