Project proposal for construction of a 1×3 classroom block

From

madaliso widows OVC group Chipata district Zambia

To

Global giving

BRIEF HISTORY

Madaliso widows orphans and vulnerable children (OVC) group was formed on 1st September 2000. The reason for the formation of the group by the widows was due to the increase number of people dying from HIV/AIDS related illnesses leaving a lot of  children behind as orphans. The groups started by electing the executive of 10 members. The members donated money and k38.00 (thirty eight) kwacha was raised to buy cotton wool, Materials such as baby wear and table clothes were soon and sold. The profit was used to buy books, pens, and pencils for eleven (11) orphans. The number of orphans registered was 74 from 31 house holds. Only 16 orphans out of 74 were not  going to school due to lack of support.

EXPERIENCE IN OVC AND HIV/AIDS WORK

Since formation we have been supporting orphans and vulnerable children with support from donors, community members collaborating  partners and other well wishers the area has a high rate of female headed house holds of which most of them are aged grandmothers whom we do link to government social cash transfer support. HIV/AIDS is also another development and we sensitize community members on the effect of HIV/AIDS as well as encourage people living with HIV/AIDS to access antire-tral viral therapy (ART) services in health institutions, so that they can prolong their lives.

GEOGRAPHICAL FOCUS

Madaliso widows OVC group is located between the hill of walela after chizongwe technical boarding secondary school and walela primary school. The load is almost impossible to reach the area due to damages by heave rainfall. In the year 2001, the group planted groundnuts as a fundraising venture for OVC and (HIV/AIDS)  work.  .5x50kg bags of shelled groundnuts were harvested and sold. The money from the product was used to buy school requirements for 36 orphans.

After seeing the increase number of orphans and vulnerable children who were dropping out  of school due to lack of support to go to government schools. Madaliso widows OVC group opened a community school to cater for the largest number of out of school children in the year 2002. The project in the same year 2002 the project proposal was submitted to scope OVC (care international) and the group was foundered.

MISSION STATEMENT

To secure the livelihoods of orphans and vulnerable children and other marginalized groups, through community participation, networking, advocating, collaboration and research.

VISION

To be a self sustainable organization that is capable in participating on social, health, Education and economic affairs.

TRACK RECORD

- Got K9, 580.00 funding from scope OVC care international in 2002 and trained 25 HIV/AIDS community counselors, the training was facilitated by families in distress (FID) the following activities were born home based care, drama group, football/ netball, preschool and  adult literacy class.

- 2005 we got k88, 133.00 funding from CRAIDS and the following activities were undertaken.

- Training of number caregivers.

- Procurement of home based care kits for 30 number.

- Provision of school requirements to 500 OVCs.

- Rehabilitation of a community school classroom block.

- Poultry income generating activity.

- Got material donations such as 90 in sheets, 90 desks 2 sewing machines and 5kg vegetables seeds.

- Got building materials worth k144, 000 from centre for cooperation and development for completion of a 1x2 classroom block.

- Got 25,00 funding from community malaria booster response and undertook five (5) malaria prevention activities.

- Got funding 45,000 kwacha from PEPFARUSID and under took orphan education support programs.

- To date still running the school and the women empowerment.

ORGANIZATIONAL STRUCTURE

Board

Project Coordinator

Programs Officer

Administrative Officer

Finance Officer

OVC Programs Officer

CBO committee

PCSC Committee

Beneficiaries

Staff establishment

The current staff establishment is 3, participation and general management.  Another maximum of 3 staff will be added in the next five years bringing the total number to 6. This additional involves   recruitment of secretary, to improve the organizations administrations, 1 community facilitator to improve the facilitation – of MWOVCGs pangrams in the communities and 1 agriculture officer at district level to also enhance food security and nutrition package in the community and school feeding program,

FINANCIAL MANAGEMENT

Madaliso widow’s OVC group has the following boards of accounts

- Cash book

- Financial administrative manual

- Assets registers

- Petty cash

- Payment requisition form

- Payment voucher

- Sock and inventory books

- Good received notes (GRN)

The organization has a bank account with bank ABC where 4 signatures has to sign on the claque. There are two panels, panel A consist of two members from the administration on the with draws, 1 member from panel A and 1 member from panel B has to sign. How ever the organizational policy is that a separate bank account for each donor who funds our project has to opened for easy accountability of donor funds.

PROJECT  DESCRIPTION

The general conditional of people’s life in rural and peri urban areas of Chipata district is poor as many people in eastern province are living on less than united state dollars per day. This is compounded by high employment levels and devastating effects of HIV/AIDS and poverty.

According to the 2010 population census (CSO 2011) the population of Zambia was 13,046,568, (6,394,455) males, 6,652,053 females (49% and 51% respectively). The report also indicated that there were 1,707,731 people in eastern province, with Chipata district accounting 452, 428 people. The  Zambia health demographic survey (ZDHS) HIV infection rate in Zambia at 14.3% and Chipata at 22.3%.  The same report indicates that there are 2,952 (14.3%) total number of orphans and venerable children (OVCs) in eastern province alone. The Zambia economy has not performed well enough to provide necessary resources and infrastructure to enable government raise standards of living for orphans and vulnerable children. The ZDHs (2001 – 2002 puts house holds in Zambia that are class field as poor at more than 70%. This has reduced the capacity of families to look after children and given raise to the number of living and working on the   street children who fall to enroll or drop out of school. As a result of poverty in many house holds, children have been exposed to many vices including child labour, child neglect child prostitution, defilement, child trafficking, child pregnancies, and marriages and vulnerability to HIV/AIDS infections. Poverty prevents children from enjoying their basic rights such as good education quality heath care and protection from abuse and neglect. They often do not have educational support to enroll in government schools. Poverty has cited as a major problem being faced by orphans and vulnerable children today. The impact of extreme poverty is that it threatens the well being poor children in many house holds including those where parents are still alive and consequently and these are the   children who are enrolled in community schools where there is poor or no school infrastructure at all.

NAME OF A PROJECT

Madaliso community school 1x3 classroom construction project.

Project goal

To increase the learning spaces for orphans and vulnerable children at  madaliso community school, walela hills chief kapatamoyo in Chipata district

Project objectives

- To increase the number of learning spaces for orphans and vulnerable children through construction of a 1x3 classroom block at madaliso community school of walela hills chief kapatamoyo’s area Chipata district eastern province in Zambia by December 2021

- To increase furniture for orphans and vulnerable children through  procurement of 200 desks at madaliso community school of walela hills chief kapalamoyo’s are  Chipata district eastern province in Zambia by December 2021

- To increase the number the number of education books through purchase of 450 pupils books for grade 5 to 7 at madaliso community school of walela hills chief kapata moyo in Chipata district eastern Zambia by December 2021.

- To introduce information communication (ICT) subject to pupils at madaliso  community school of walela hills, chief kapata moyo’s area Chipata district eastern province in Zambia by December 2021.	Beneficiaries will be orphans and vulnerable children.

PROJECT ACTIVITIES

1.1   purchase of building materials

1. 2 construction of a 1x3 classroom block

1.3   procurement of 200 desks.

1.4   procurement  of 300 education books

1.5   procurement of ten (10) laptop computers

1.6   provide   administration support to madaliso widows OVC   group

PROJECT INDICATORS

- Number of classroom blocks constructed

- Number  of desks  purchased

- Number of books purchased

- Number of ICT materials purchased

PROJECTED BENEFICIARIES

The direct project beneficiaries shall be 502 orphans and vulnerable children between the ages of 3 to 18 years both boys and girls. The indirect project beneficiaries are 244 OVC parents and 500 + children in recreation.

THE IMPORTANT OF THE PROJECT TO THE COMMUNITY

- It will bring better educational services closer to the community.

- It will improve better service delivery to orphans and vulnerable children

- It will enhance school development and improve OVC education care

- It will also enhance community development.

BENEFITS TO THE TARGET GROUP

- Learning in a conducive environment.

- Motivation to be at school.

- Knowledge share ring on ICT education.

- Improved living standard.

- Improved reading and writing skills.

PROJECT EXPECTED OUT PUT

1x3 classroom block constructed, 200 desks  purchased, 300 educational books purchased, and 10 laptop computers procured.

EXPECTED PROJECT IMPACT

- improved  educational service to OVCs

- improved school infrastructure.

- improved knowledge on ICT education.

- increased number of  OVCs attending school.

The overall impact is that the project will intensify better education service delivery to orphans and vulnerable children. There will also be a massive reduction in high in high numbers OVCs  dropping out of school as a result  of poor school service.

MONITORING AND EVALUATION

Madaliso will do the internal monitoring and evaluation on weekly monthly and quarterly basis where as external monitoring will be conducted by the collaborating partners.

Madaliso widows OVC group will device tools for evaluating the project effectiveness. How ever the success will be through monitoring and implementation of our project activities.

- Attendance records.

- Meeting records.

- Sport check records and project commence records.

- Completion records.

- Social life styles of the audience.

- Data collection records.

- Stock inventory records.

- Numbers of community meeting conducted and emphasis will be placed at documenting the out comes of the project to ascertain,. This will also allow the project to assert in whether project indicators are reached and set back constructively.

SUSTAINABILITY PLAN

A long term community management plan will be put in place by mid term of the project. Parent community school committee funds and community donation will be on going. Community demand from the ministry of education support will also continue to sustain the school

PROJECT IMPLEMENTATION TIME TABLE

| No | Activity | J | A | N | U | A | R | Y | --- | DE | CE | MB | ER |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1.1 | Purchase Of Building Material | J | F | M | A | M | J | J | A | S | O | N | D |
| 1.2 | Construction Of A 1x3 Classroom |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.3 | Procurement Of Desks |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.4 | Procurement Of 400 Educational Books |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.5 | Procurement Of 10 Laptop Computers (ICT Materials) |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.6 | Provide Administrative Support To Madaliso |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.7 | Monitoring |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Quarterly Report |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Final Report |  |  |  |  |  |  |  |  |  |  |  |  |

BUDGET BREAK DOWN PER ACTIVITY

Line

| Activity | Material required |  | Quantity | Unit Cost | Total cost |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1.1 purchase of building material | Bricks |  | 100,000 | 50n | 5,000 | 5,000 |  |
|  | Crashed stones |  | 10 tricky | 1000 | 19000 | 10,000 |  |
|  | River sand |  | 5 tracks | 5,00,00 | 2,5000 | 2,500 |  |
|  | Unskilled labour |  | 6 months | 200,0 | 12,0000 | 12,000 |  |
| Total |  | 28,500,00 |  |  |  |  |  |

MADALISO COMMUNITY SCHOOL PURCHASE

BUILDING MATERIALS

| s/n | Items |  | QTY | UNIT | UNIT COST | TOTAL COST |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Cement –Antitermide |  | 934 | 50KG | 7000 | 65,380 |
| 2 | Ant Poison –Antiteemide |  | 7 | 500MLS | 45 | 315.00 |
| 3 | Conforce-257” 60m |  | 3 | ROLL | 75 | 225.00 |
| 4 | Dpm-Think-100m |  | 3 | ROLL | 20 | 60.00 |
| 5 | Sw Timber 50x50mm |  | 50 | NO | 45 | 2250 |
| 6 | Sw Timber 200x50mm |  | 30 | NO | 90 | 2700 |
| 7 | Brick Force Wire 8” |  | 32 | ROL | 20 | 640 |
| 8 | Y12 Bars- 12m For Ring Beam |  | 25 | NO | 40 | 1000 |
| 9 | Y10 Bars- 12m For Ring Beam |  | 25 | NO | 40 | 1000 |
| 10 | Y10 Bars-12m In Case Of Bad Soils For Reinforcement Of Footing |  | 70 | NO | 40 | 28000 |
| 11 | R6 Bars – 6m |  | 30 | NO | 22 | 660 |
| 12 | Dpc (3ply) |  | 7 | ROLL | 17 | 119 |
| 13 | Tie Wire 4mm-20m Each |  | 25 | ROLL | 15 | 375 |
| 14 | Wire Nails 4”- 15kg”-3”10kg |  | 40 | KG | 25 | 1000 |
| 15 | Y16 Bars For Spider Trusses |  | 68 | NO |  |  |
| 16 | Y10 Bars For Spider Trusses |  | 103 | NO |  |  |
| 17 | Welding Rods 3.25 For Spider Trusses |  | 25 | KG |  |  |
| 18 | Cutting Disc Ps40 For Spider Trusses |  | 8 | NO |  |  |
| 19 | Red Oxide |  | 5 | NO | 10 | 50.00 |
| 20 | Green Gloss Paint |  | 5 | 5L | 105 | 525.00 |
| 21 | Thinners |  | 15 | 5L | 25 | 375.00 |
| 22 | Winow Putty |  | 138 | KG | 15 | 2070.00 |
| 23 | Under Coat - Plascon |  | 11 | 5L | 90 | 990 |
| 24 | Pva Paint – Plascon –Epl203 |  | 12 | 5L | 105 | 1260 |
| 25 | Gloss Paint - Plascon–A9-5 Creamsicle |  | 8 | 5L | 100 | 800 |
| 26 | Pva Teracota – Plascon – Waa57 |  | 4 | 5L | 105 | 420 |
| 27 | Wall Filler |  | 10 | KG | 65 | 650 |
| 28 | Green Chalk Board Paint |  | 2 | 5L | 120 | 240 |
| 29 | Bitumen – Plascon |  | 3 | 5L | 85 | 255 |
| 30 | Sand Parer 1m |  | 2 | NO | 30 | 60 |
| 31 | Big Rolling Brush With Tray |  | 3 | NO | 13 | 45 |
| 32 | Rough Cast Machine- Frica |  | 3 | NO | 20 | 60 |
| 33 | Scrappers |  | 2 | NO | 40 | 80 |
| 34 | Glass Cutter-Uk |  | 2 | NO | 82 | 164 |
| 35 | Paint Brushes 2x6 ,2”X2”2x4”- Good Quality |  | 6 | NO | 25 | 150 |
| 36 | Steel Nails 4” |  | 5 | KG | 18 | 90 |
| 37 | Wood Screws 2” |  | 2 | PKTS | 18 | 36 |
| SUBTOTAL |  | K 101654 |  |  |  |  |

| 38 | Hack Saw Brade |  | 6 | NO | 45 | 270 |
| --- | --- | --- | --- | --- | --- | --- |
| 39 | Wheelbarrows – Lasher |  | 4 | NO | 120 | 480 |
| 40 | Sholvels –Lasher |  | 4 | NO | 75 | 300 |
| 41 | Picks With Hahandle |  | 2 | NO | 75 | 150 |
| 42 | Pvc Air Vents |  | 52 | NO | 15 | 780 |
| 43 | Window Frame With R16 B Bar- |  | 22 | NO | 240 | 5280 |
|  | Complete With Handles And Stays/Slides |  |  |  |  |  |
| 44 | Winow Frame Wirh R16 B/Bar- 5v6/5v6/ |  | 1 | NO | 250 | 250 |
|  | 10c6h/10c6h |  |  |  |  |  |
|  | Complete With Handles And Stays/Slides |  |  |  |  |  |
| 45 | 50x50 Angle Bars -6m |  | 3 | NO | 90 | 770 |
| 46 | BLOCK BOARD 18mm |  | 3 | NO | 95 | 285 |
| 47 | Soft Board -244mmx1220mm X 10mm |  | 6 | NO | 80 | 480 |
| 48 | Martice Lock (Yele) 3lever |  | 5 | NO | 30 | 150 |
| 49 | Heavy Duty Pad Rock S |  | 8 | NO | 75 | 600 |
| 50 | GLASS SHEETS 4mm |  | 34 | NO | 82 | 2788 |
| 51 | 900×200mmx2m |  | 5 | NO | 90 | 8100 |
| 52 | Mukwa Hard Wood Doors |  | 5 | NO | 120 | 600 |
| 53 | 900×2000m Mild Steel Grillgate On A |  | 4 | NO | 500 | 200 |
| 54 | 75mm Long J Hook Bolts With Rubber & |  | 1500 | NO |  |  |
| 55 | Factory Coated Ibr/It4 Roofing Sheets (0.5mm GAUGE)-6M |  | 104 | NO | 150 | 10,920 |
| 56 | Factory Coated Ibr/It4-Ridges (0.5 Gauge) |  | 20 | NO | 50 | 1000,00 |
| 57 | Shelve Brakets- 40×4omm |  | 40 | NO | 25 | 1000,00 |
| 58 | THE WIRE 25mm BLACK-20M |  | 20 | NO | 15 | 300,00 |
| 59 | Spade |  | 2 | NO | 75 | 150 |
| 60 | Pvc Drum -210l |  | 2 | NO | 100 | 200 |
| 61 | 75mm Diameter X 3.54m Long Hollow |  | 6 | NO | 40 | 240 |
| 62 | M16 Bolt And Nut |  | 6 | NO | 40 | 240 |
| 63 | 75×75×2mm Thick 300mm Long Angle Line Welded Back To Back |  | 6 | NO | 110 | 660 |
| 64 | Door Stories |  | 5 | NO | 35 | 175 |
| 65 | Craw Hammer |  | 2 | NO | 55 | 110 |
| 66 | Hacksaw Frame- Uk |  | 1 | NO | 65 | 65 |
| 67 | Cross Cut Saw |  | 1 | NO | 70 | 70 |
| 68 | Single Phase Meter Box Complte With |  | 1 | NO | 110 | 110 |
| 69 | Distribution Box 12way Sp&N Recessed |  | 1 | NO | 120 | 120 |
| 70 | 60 A SP MCB |  | 1 | NO | 69 | 69.00 |
| 71 | 32 A SP MCB |  | 3 | NO | 38 | 114 |
| 72 | 10 A SP MCB |  | 4 | NO | 36 | 144 |
| 73 | Copper Earth Rod 16mm Diameter 2400 Long Complete With Earth Pit Inspection Box, Lighting Arrestor, Neutral And Earth Bar H |  | 1 | NO | 142 | 142.00 |
| 74 | 4ft double fluorescent linght fittings (Phillips),1×4w |  | 3 | NO | 46.800 | 140,800 |
| 75 | 4ft Single Floursecent Lingt Fittings (Phillips),1×4w |  | 47 | no | 46,800 | 21996 |
| 76 | 4ft Single Floursecent Lingt Tubes |  | 53 | no | 46,800 | 24,804 |
| 77 | 10amps Sp One Gang One Way Switches |  | 5 | no | 24 | 120 |
| 78 | Photo Cell Switch |  | 1 | no | 25 | 25 |
| 79 | 13amps Double Flush Type Switch Socket Outlets Wall Mounted |  | 14 | no | 18 | 252 |
| 80 | 3”×3” metal box (switches point) |  | 5 | no | 18 | 90 |
| 81 | 3”×6” metal box (power point) |  | 14 | No | 22.50 | 315 |
| 82 | Looping box |  | 30 | No | 25 | 750 |
| 83 | 20mm p.v.c. conuit pipes 4meters long each |  | 60 | No | 65 | 3900 |
| 84 | 25mm p.v.c conduit pipes 4meters long each |  | 2 | No | 70 | 140.00 |
| 85 | 20mm p.v.c bends |  | 30 | No | 20 | 600.00 |
| 86 | Wooden screw 11/2” |  | 1 | PKT | 30 | 30.00 |
| 87 | 2” steel nails |  | Unit | 10 | 30 | 300.00 |
| 88 | 2.5 mm red cable(zamefa) |  | 2 | Rolls | 15 | 60.00 |
| 89 | 2.5mm black cable (zamwfa) |  | 2 | Rolls | 15 | 60.00 |
| 90 | 2.5 green / bear copper cable |  | 2 | Rolls | 15 | 60.00 |
| 91 | 1.5mm red cable (zamefa) |  | 2 | Rolls | 15 | 60.00 |
| 92 | 1.5mm black cable (zamwfa) |  | 2 | Rolls | 15 | 60.00 |
| 93 | 4mm red cable |  | 6 | M | 25 | 150,00 |
| 94 | 4mm red cable |  | 6 | M | 25 | 15000 |
| 95 | 4mm black cable |  | 6 | M | 25 | 130.00 |
| 96 | 16mm earth wire |  | 16 | M | 25 | 400.00 |
| 97 | Looping covers |  | 30 | N | 32 | 960,00 |
| 98 | Insulation tape |  | 3 | Rolls | 35 | 10500 |
| 99 | Course salt |  | 10 | Kg | 35 | 350.00 |
| 100 | Transport |  | 3 | Trips | 1000 | 3000 |
| Subtotal |  | k 59,250 |  |  |  |  |

| 1.2 |  | Construction of a 1×3 classroom skilled labour |  |  | Building | Digging of foundation |  |  |  | 2000 |  | 2000 |  |  | - |  |  | 2000 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Building | Footing concrete |  |  |  | 3000 |  | 3000 |  |  | - |  |  | 3000 |  |  |
|  |  |  |  |  | Building | Foundation to wall plate level |  |  |  | 5000 |  | 5000 |  |  | - |  |  | 5000 |  |  |
|  |  |  |  |  | Building | Wall plate to widow level |  |  |  | 5000 |  | 5000 |  |  | - |  |  | 5000 |  |  |
|  |  |  |  |  | Building | Widow level to roof level |  |  |  | 5000 |  | 5000 |  |  | - |  |  | 5000 |  |  |
|  |  |  |  |  | Building | Roofing and beam filling |  |  |  | 7000 |  | 7000 |  |  | - |  |  | 7000 |  |  |
|  |  |  |  |  | Building | Plastering and floor |  |  |  | 3000 |  | 3000 |  |  | - |  |  | 3000 |  |  |
|  |  |  |  |  | Building | Fitting of widows and painting |  |  |  | 300 |  | 3000 |  |  | - |  |  | 3000 |  |  |
|  |  |  |  |  | Building | Fitting of doors &cleaning surrounding |  |  |  | 1000 |  | 1000 |  |  | - |  |  | 1000 |  |  |
|  |  |  |  |  | SUBTOTAL |  |  |  |  | k 34,000.00 |  |  |  |  |  |  |  |  |  |  |
| 1.3 |  | Procurement of desks |  |  | Procurement of desks |  | 200 |  |  | 200,00 |  |  |  |  | - |  | 40,000 |  |  |  |
| SUBTOTAL |  |  |  |  |  |  |  |  |  | k 40,000 |  |  |  |  |  |  |  |  |  |  |
| 1.4 | Procurement of education books |  |  | G5 ss pupils books |  | 25 |  |  |  | 50.00 |  |  | 1,250 |  | - |  |  |  |  | 1,250 |
|  |  |  |  | G5 science pupils books |  | 25 |  |  |  | 50.00 |  |  | 1,250 |  | - |  |  |  |  | 1,250 |
|  |  |  |  | G5 maths pupils books |  | 25 |  |  |  | 50.00 |  |  | 1,250 |  | - |  |  |  |  | 1,250 |
|  |  |  |  | G5 English text pupils books |  | 25 |  |  |  | 50.00 |  |  | 1,250 |  | - |  |  |  |  | 1,250 |
|  |  |  |  | G5 cts pupils books |  | 25 |  |  |  | 50.00 |  |  | 1,250 |  | - |  |  |  |  | 1,250 |
|  |  |  |  | G5 Z/L pupils books |  | 25 |  |  |  | 50.00 |  |  | 1,250 |  | - |  |  |  |  | 1,250 |
| SUBTOTAL |  |  |  |  |  |  |  | K 7,500.00 |  |  |  |  |  |  |  |  |  |  |  |  |
|  | G6 ss |  | G6 ss pupils books |  |  | 25 |  |  |  |  | 50.00 |  |  | 1,250 |  | - |  |  | 1,250 |  |
|  |  |  | G6science pupils books |  |  | 25 |  |  |  |  | 50.00 |  |  | 1,250 |  | - |  |  | 1,250 |  |
|  |  |  | G6 maths pupils books |  |  | 25 |  |  |  |  | 50.00 |  |  | 1,250 |  | - |  |  | 1,250 |  |
|  |  |  | G6 English text pupils books |  |  | 25 |  |  |  |  | 50.00 |  |  | 1,250 |  | - |  |  | 1,250 |  |
|  |  |  | G6 cts pupils books |  |  | 25 |  |  |  |  | 50.00 |  |  | 1,250 |  | - |  |  | 1,250 |  |
|  |  |  | G6Z/L pupils books |  |  | 25 |  |  |  |  | 50.00 |  |  | 1,250 |  | - |  |  | 1,250 |  |
| SUBTOTAL |  |  |  |  |  |  |  |  | k 7,500.00 |  |  |  |  |  |  |  |  |  |  |  |

| 1.5 |  |  |  | G7 SS pupils books | 25 |  |  | 50.00 |  | 1,250 | - |  | 1,250 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | G7science pupils books | 25 |  |  | 50.00 |  | 1,250 | - |  | 1,250 |  |
|  |  |  |  | G7 maths pupils books | 25 |  |  | 50.00 |  | 1,250 | - |  | 1,250 |  |
|  |  |  |  | G7 English text pupils books | 25 |  |  | 50.00 |  | 1,250 | - |  | 1,250 |  |
|  |  |  |  | G7 CTS pupils books | 25 |  |  | 50.00 |  | 1,250 | - |  | 1,250 |  |
|  |  |  |  | G7 Z/L pupils books | 25 |  |  | 50.00 |  | 1,250 | - |  | 1,250 |  |
| SUBTOTAL |  |  |  |  |  |  | k 7,500.00 |  |  |  |  |  |  |  |
|  |  | Procurement of laptop commuters | Laptop computers |  |  | 10 |  |  | 4,000 | 4,0000 |  | - |  | 40,000 |
| SUBTOTAL |  |  |  |  |  |  | K 15,000 |  |  |  |  |  |  |  |
| 1.6 |  | Provide administrative support to madaliso OVC group | Administration cost |  |  | 3 quotes |  |  | 5,000 | 15,000 |  | - |  | 15,000 |
| SUBTOTAL |  |  |  |  |  |  | 15,000 |  |  |  |  |  |  |  |

GRANT TOTAL REQUESTED

K    377674, 00