**WUZDA Ghana**

**Work plan – Re – Construction of five (5) Dugout in Northern Region of Ghana**

|  |  |
| --- | --- |
|  | **Six (6) Months of project Implementation July – Dec 2019** |
|  | **1** | **2** | **3** | **4** | **5** | **6** |
| **No#.** | **Activity(ies)/Interventions** | **July** | **Aug** | **Sept** | **Oct** | **Nov** | **Dec** |
| **1.** | Re - Construction of 5 broken dugout walls | **X** | **X** |  |  |  |  |
| **2.** | Community engagement and education | **X** | **X** | **X** | **X** | **X** | **X** |
| **3** | Development of community protection bye laws |  |  | **X** | **X** | **X** |  |
| **4.** | Support to community protection vigilante activities | **X** | **X** | **X** | **X** | **X** | **X** |
|  |  |  |  |  |  |  |  |

This is work plan for a period of six (6) months project implementation in 5 communities in northern region of Ghana, meant for organic vegetable cultivation all year round.