Uzima Aid

Agape ECD Makeover

Project 2018

- Basic Information:

| ECD centre Name | Agape ECD Makeover |
| --- | --- |
| Meaning of Name | God’s love |
| Location | Kemera in Nyamira County |
| Owner Name | New Life Pentecostal Church |
| Donor Name |  |
| Make over dates |  |
| Makeover type | Extreme Makeover |

- History of the  ECD Centre:

| Date centre founded | January 2010 |
| --- | --- |
| Number of children originally | 78 |
| Number of children now | 1000 |
| Number of teachers | 11 Caregivers |
| Date Uzima Aid started feeding | 2016 |

3. Makeover Assessment

Narrative:

Recommendations:

- Classrooms

- Supply new, 4 classroom structure

- One divided into a sick room and office

- Paint interior and exterior of the new structure

- Kitchen

- Put up a new kitchen structure

- Supply double washing sink with cupboard

- Supply plumbing connection

- Gas stove

- Kitchen unit

- Toilets

- Build structure with two flushing toilets one for boys and one for girls ,basin

- Supply adult toilet with basin

- Supply plumbing

- Supply water tank

- Supply water pump

- Supply potties

- Other supply of

- Supply paint

- Bag rails and hooks

- Tables

- Chairs

- Mattresses

- Slim line water tank

- Scooters

- Educational toys

- Shade Port &slab

- Teachers training

- Blankets

- Gate lock

- Single bed with linen

- Book pack

- Office desk

- Office chair

- Waste bin

- Jungle gym

- Astroturf

- Teachers training

- Party packs

- Budget

PROPOSED MAKEOVER BUDGET PER SCHOOL OF 1000 CHILDREN

| MAKE OVER BUDGET PROPOSAL:…AGAPE KINDERGATEN…….. FOR PLANNED MAKEOVER : 2018 |  |
| --- | --- |
| DESCRIPTION | TOTAL AMOUNT (KSH) |
| MAKE OVER COSTS: |  |
| Schools signage showing partnership | 25,000.00 |
| Interior | 263,400.00 |
| This includes :Bag rail, bag rail hooks, plastic tables, plastic chairs, mattresses, educational toys, single bed with linen, blankets, office chairs and kitchen unit. |  |
| Exterior | 3,495,110.00 |
| Pre-fabricated building (Repair of classrooms), 2 children toilet, plumbing, building consumables, painting of structure and fence |  |
| Outdoor Play Area | 255,000.00 |
| This includes jungle gym astro turf and a garden with grass |  |
| Other | 68,500.00 |
| This includes potties and hand over party at the end of the makeover |  |
| Labour | 361,830.00 |
| Personnel directly involved with makeover from assessment of child care centre, evaluation, preparation and monitoring progress to completion of make over |  |
| Transport | 102,560.00 |
| Travelling costs for the makeover preparation |  |
| Accommodation | 225,000.00 |
| Accommodation and meals for the Donor group at an estimate of 10 people for 5 nights during the makeover week |  |
| Reporting | 60,850.00 |
| Reporting preparation for pre- and post –makeover, including field visits and photography |  |
| Makeover costs excluding Child Nutrition | 4,857,250.00 |
| Management fee (10%) | 485725.00 |
| TOTAL MAKEOVER COSTS | 5,342,975.00 |
| Carry over from previous Makeover |  |
| TOTAL MAKEOVER PROJECT COSTS | 5,342,975.00 ($ 53,429.75) |

These prices are based on estimates and will need to be adjusted if current costs and expenses change. The above amount to be deposited 45 days before the date of project. Please send proof of payment to Ida Aginga at idaginga@uzimaid.org and Emmanuel Noi at emmanuelnoi@uzimaid.org Uzima Aid cannot be held responsible for decisions involving the redesignation of land, requiring CCC’S to relocate. All goods utilized in makeovers can be moved with the owner.

Banking Details:

Bank Name: Standard Chartered Bank

Account Holder: Uzima Aid

Account number: 01-028-202376-00

Bank code: 02

Branch name: Upper Hill Branch

Branch code: 078

Swift code: SCBLKENAXXX

THIS IS THE TOTAL COST OF MAKEOVER PER SCHOOL OF 1000 CHILDREN EXCLUDING NUTRITIONAL FEEDING. DEPENDING ON AVAILABILTY OF RESOURCES WE INTEND TO DO THE SAME FOR SEVERAL SCHOOLS THAT ARE FOUND IN THE SLUMS (INFORMAL SETTLEMENTS) AND POOR AREAS.