# PROJECT CONCEPT NOTE

| Project Code | IMPLEMENTING ORGANISATION TO PROVIDE |
| --- | --- |
| Project Title | GIRLS BOARDING HIGH SCHOOL FOR FOOD TECHNOLOGY (LTAAF in French acronym) |
| Countries Covered | BURUNDI |
| Implementer | IPSDI-BURUNDI |
| Planned Start date | January 2018, | Actual start date | January 2018 |
| Planned End date | 2023 | Predicted/Actual end date | September 2018 |
| Explain any variance in predicted start/end dates | Construction of school infrastructures will be completed in July 2018. A provisional opening date is scheduled on Monday 10 September 2018. It is conditional to the mobilisation of required additional funding for classrooms and boarding school equipment, laboratories and workshop equipment’s, library, computers and start-up funds for a smooth running of the school. |
| Timing of this report (at what point is this report being done) | This report is done on 20ST of February 2018, two weeks after the launch of the building site. It is intended to potential donors and other stakeholders for them to understand the challenges facing our Organisation so that they see clearly the nature and level of their contributions. The Grantee (IPSDI-Burundi) shall provide a quarterly monitoring and a financial report every 2 months during the grant funding period starting from 1 March 2018 onward. |

PROJECT INFORMATION

- PROJECT BACKGROUND

Educating a girl is educating the whole nation. Generally, in Burundian society, particularly in North-western provinces of the country, many poor rural parents prefer to send more boys than girls to school, believing that boys will help the whole family by protecting the family financially, while girls are marginalized believing that they will help their husbands and children in their new families. For that reason, girls in this region when they complete primary school do not attend high school, most of them are forced to remain at home for domestic works and end up being married when they are very young..

Other factors such as poverty, local mentality, gender inequalities and negative mindsets by parents, teachers and the communities around are other barriers to girl’s education and emancipation.

However, the opening of a girl’s boarding school in that region is an answer to girl’s impeachment to good education and a relief for girls oppressed by gender discrimination, early age marriage, unwanted pregnancy, and threat of AIDS and SGBV. Girls enrolled in the new Girls Boarding School for Food Technology will serve as role models, while preparing their future in the world of business.

II.PROJECT BENEFICIARIES

The school will have the capacity to accommodate more than 200 girls.

# III.PROJECT PURPOSE OF THE PROJECT

# 1. To achieve gender equality by providing to vulnerable girls a modern and safe learning environment, where techniques, knowledge and skills are acquired to allow students to transform their lives, communities and entire country.

2. To enhance girl’s education to meet the challenges of their time and inspire them to become extraordinary thinkers and innovators, courageous leaders, and women of integrity.

IV.THE ANY SIGNIFICANT CHANGES THIS PROJECT BRINGS TO THE TARGET GROUP AND BURUNDI COMMUNITIES

This project aims to draw women from the shadows of men to develop the talents linked to their nature to make them agents of development. This includes dedicated efforts to challenge perceptions about what is acceptable for women to do, providing vocational training and life skills, access to loans and saving groups, and education on how money works. This new approach will trigger a ripple effect that is causing much needed positive change in Burundi. "Educating a woman is educating an entire nation". Indeed, girls' education is an effective tool for social development, a long-term investment whose returns are exceptionally high. They are the first to transmit values, rules, they are at the origin of our education, and they are a link in the transmission of a way of life.

| WHICH MILESTONES / INDICATORS OF SUCCESS WILL YOU REACH/ACHIEVE IN THIS PROJECT |
| --- |
| Milestone Number | Indicators of success | Time scale |
| Economic Empowerment of Burundian girls and women | Given its technical and entrepreneurial orientation, through general courses, technical, technological and professional, through class and apprenticeship, through a process of accompaniment of the young girl linking the tradition and the modernity, the LTAAF offers to 200 girls each year an adequate framework which links the training to life, technique and the business world thus making them independent citizens and agents of family and community development. | Open |
| 1.1.2 30 A2 Diploma Delivered each year | A special curriculum combining general courses, sciences, technology and entrepreneurship is designed and accepted by the Ministry of Education, allowing to 55% of A2 graduates to be accepted at University faculties and institutes each academic year and 45% recruited in food enterprises or starting off their own food processing units | 3 years |
| 1.1.3 A boarding school built and equipped | 7 hectares (70000 m2) of land received from the government, 170.500USD funding for constructions grants from IPSD-Burundi traditional donors released, local communities mobilised for manual works, grants for boarding school equipment, classrooms equipment, books, laboratories and computers received from various donors. | 10 months |

| 1.1.4 Internship and partnership with the world of business | Students in final class placed in Food technology enterprises for 360 hours immersion and intensive training in real situations |  |
| --- | --- | --- |
| BACKGOUND OF THE IMPLEMENTING ORGANIZATION | INITIATIVE FOR RURAL HEALTH PROMOTION AND INTEGRATED DEVELOPMENT-(IPSDI -BURUNDI) IPSDI Burundi is a registered Burundi Charity, founded in 2011 , and is also a company limited by guarantee registration no.503/801.IPSDI Burundi has been operational for 6 years and is governed by an oversight Committee (called a Conseil de Surveillance) comprising three members, two man and one women, which meets quarterly. Day to day activities are decided by an Executive Committee made up of key staff, which meets weekly. There are currently 35 General Assembly representing members and chosen from provincial focal points and they meet annually. IPSDI Burundi is legally able to operate in the local community and its services are free of charge to whoever need them. As articulated in our strategic plan, IPSDI Burundi’s vision is for a society in which everyone has the opportunity to enjoy their rights and fulfill their responsibilities for sustainable development based on three pillars: Sustainable development must be economically efficient, socially equitable, and ecologically tolerable. The social must be a goal, the economy a means and the environment a condition, and our mission is to acting together with vulnerable communities for a lasting solution, Orient and coordinate the efforts and opportunities of vulnerable communities towards Sustainable Development We seek to achieve our over-arching objective, vision and mission of promoting an inclusive society through the following strategic priorities: a. Grassroots committee for sustainable development, b.. Social cohesion for sustainable development, c. Community cooperatives, d. Community Works for sustainable development e. Common interest for sustainable development Currently IPSDI Burundi is partnering with National and international organization, donors and institutions in designing, developing and implementing programs based on these priority areas: The main and past partners are: 1. The Burundian Ministry of Health of Fight against of HIV/AIDS, 2. The Embassy of Germany in Burundi, 3. The US Embassy in Burundi, Burundi Agency for Rural Water and Sanitation (AHAMR), 4. Embassy of Japan (GGP) in Burundi, 5. Global Funds for Children (GFC), 6. The UN for Women’s Guild of Vienna, 7. Korea Han Assurance Company Ltd 8.Korea Hope Foundation (KHF), 9.French Embassy in Burundi |  |
| IPSDI Burundi in Action | In the last six years, IPSDI has implemented the following projects: 1. Community Health Center construction and equipment in Giteranyi/Muyinga Province 2. Extension and equipment of Kadasha health Center 3. Water and sanitation project for vulnerable populations in Rugombo/Cibitoker province 4.Water sources and water management committee in Kagwema 6. Kagwema Primary School construction and equipment project 7. Dignity kits and support for girls education in vulnerable communities 8. Multi-functional center in Cibitoke that includes a soap projects for vulnerable women, 9. Tailoring project for young girls project 10 Taxi bikes rotation loan for jobless people, 11. Construction of Women Literacy training center 12. Capacity building initiative for members of rural cooperatives, 13. Community Cooperative of goats and chicken, 14. Community basic food program 15. Climatic change project: land management and irrigation of 22 Hectares of land 16. Girls Boarding High School of Food Technology sustainability project. |  |
| People impacted by our implemented projects | IPSDI projects globally impact directly on more than 100,000 people with more than 60% are women and children |  |
| Role of the Government | Through the Ministry of Education, the Government of Burundi has supported the initiative by granting to the implanting Organisation 7hectares of land located at 15 km from the capital City Bujumbura ( easily accessible by visiting teachers and some members of the staff who would prefer to stay in Bujumbura. An MOU between the Ministry and the organisation (IPSDI BURUNDI) has been signed. It specifies the status of the school and conditions for its management: a public school daily managed by a non-profit organisation and supervised by a committee of parents. The Ministry of Education will provide subsidies granted to other boarding schools and will pay teachers. The Organisation will be responsible for training the technical staff and pay performance bonuses . The Ministry will follow up the teaching and discipline with official inspectors in all subjects of the curriculum. The Ministry will also organise national exams and grant the National Diploma authorising graduates to access jobs and higher institutes |  |
| Role of the Managing Organisations | IPSDI-Burundi will ensure that the school comply with its vision, objectives and ethics IPSDI will put in place internal regulation in collaboration with teachers, parents and the government of students IPSDI with engage in partnership/ twinning with other schools in Food Technology for an exchange of programs, capacity building of teachers, methods. IPSDI will report regularly to the Ministry of Education and all the stakeholders involved financially and technically in the development of the School IPSDI will insure a follow up of its alumni to establish a solid link between the school and the world of business |  |

| What have you done to manage your Risks in this quarter – please update your Risk Register, add any NEW risks which have arisen, and show if any risks have been closed |
| --- |
| Risk | Likelihood (L/M/H) | Impact (L/M/H) | Management / Progress |
| Slowness in obtaining Administrative authorization to recruit students and teachers | L | L | Close follow-up of our authorizations requests and maintain good working relationship with the Ministry of Education. |
| Lack of additional funds to equip the school and obtain start-up funds | M | H | “Wilton Park Platform” to mobilize donors for the remaining funding so that the school can open ideally on 10 September 2018. Contact local Embassies, NGOs and Enterprises that can support our initiative. |

| What Lessons have you identified this quarter, and steps made forward as a result |
| --- |
| Lesson Identified | Action Taken |
| The Local administration and populations have warmly welcomed the project. | Sensitization meetings organised to explain impact of the new school for local communities, fight for hunger, job creation, and added value for their local products I invited the populations to protect the assets at the building site and protect the site from robbery and devastation of infrastructures and crops |
| Many friends offered to help | I have borrowed their expertise to discuss the whole project, the curriculum and ways to mobilise funds |

I   CURRENT ALREADY FUNDING FOR THE PROJECT (BUDGET)

|  | ITEM: PROJECT | COST | Funding source | Total /USD | Total local currency |
| --- | --- | --- | --- | --- | --- |
|  | ACTIVITY : 1: School construction with capacity of 200 girls |  |  |  |  |
|  | Project land provide( 70000 m2) |  | Govenment |
|  | Sub –total |  |  | $15000 | 30.600.000 BIF |
|  | 1. Block of class rooms |  | Partner ( Korea Hope Foundation |  |  |
|  | 2. Block of administration |  |  |  |  |
|  | 3. Block of Refectory |  |  |  |  |
|  | 4. Block of Laboratory, Library, |  |  |  |  |
|  | 5. Block of dormitory |  |  |  |  |
|  | 6. Block of workshop |  |  |  |  |
|  | 7. Blocks of Sanitary |  |  |  |  |
|  | Sub -total | $ 170500 |  | $ 170500 | 347.820.000BIF |
|  | ITEM | COST | Funding source |  |  |
|  | ACTIVITY 2: Providing school Materials |  |  |  |  |
|  | Tables |  | IPSDI Burundi, local Administration |  |  |
|  | Chairs |  |  |  |  |
|  | Desks |  |  |  |  |
|  | Capbords |  |  |  |  |
|  | Sub-total | $ 32232 |  | $47.232 | 96.353.280 BIF |
|  | GRAND TOTAL |  |  | $217.732 | 444.173.280 BIF |

II.CALL FOR PARTNERSHIP

IPSDI Burundi would request potential volunteers and international partners to bring in their expertise and funding in the following ways.

- WHAT WE NEED FOR SETTING UP THE  SCHOOL FROM NOW UPTO: 10 September 2018

| ITEM: PROJECT | COST | Funding source (Need for a Partner) | Total (USD | Total local currency |
| --- | --- | --- | --- | --- |
| ACTIVITY 3: Providing dormitory equipment with capacity of 200 girls |  |  |  |  |
| 1. Beds |  |  |  |  |
| 2. Matresses |  | Need for a Partner |  |  |
| 3.Others related materials expenses & Needed | 35100 USD |  |  |  |
| Sub –total | $35100 |  | $35100 | 71.604.000BIF |
| ACTIVITY 4: Providing Refectory Equipment |  | Need for a Partner |  |  |
| 1. Tables for the refectory |  |  |  |  |
| 2.Kitcken tools ( bassins,dishes,plates, forks, spoons, knives) |  |  |  |  |
| 3.Others various required |  |  |  |  |
| Sub –total | $31750 |  | $31750 | 64.770.000 BIF |
| ACTIVITY 5: Equiping the school library( Providing school manual & Didactic material (Teachers & students) in French and English | COST | Need for a Partner |  |  |
| Sub-total | $65400 |  | $65400 | 133.416.000 BIF |
| ACTIVITY 6: Providing Laboratory Equipment and products |  | Need for a Partner |  |  |
| Sub –total | 78500 USD |  | 78500 USD | 160.140.000 BIF |
| ACTIVITY 7 : Providing Start up school funds |  | Need for a Partner |  |  |
| Sub -total | $120000 |  | $120000 | 244.800.000 BIF |
| GRAND TOTAL | $330750 |  | $330750 | 674.730.000 BIF |

B. PROJECTS FOR SCHOOL FINANCIAL AUTONOMY (INCOME GENERATING ACTIVITIES)

| PROJECT | ESTIMATE COST | SOURCE OF FUNDING |
| --- | --- | --- |
| School farm and live stock | 50000 USD | Need for a Partner |
| Community Technical Center for Food Technology (construction &Equipment) | 250000 USD | Need for a Partner |
| Conference center | 110000 USD | Need for a Partner |
| Micro Finance ( For rural women’s agriculture loan and micro credit) start fund | 250000 USD | Need for a Partner |
| GRAND TOTAL | 660000 USD | Need for a Partner |

.