PROJECT PROPOSAL FOR CONSTRUCTION OF A BRIDGE PREPARED BY ALISA WOMEN’S FARMING PROJECT FOR FUNDING

Concept paper for the Construction of Bridge in Kerefay, Makarie Gbanti chiefdom Bombali District – Northern Province of Sierra Leone

Organizational identity: Alisa Women’s Farming Project

Project title:                   Construction of Bridge

Sector:                                  Road Constructor

Project coordinator:	Mrs. Fatmata Fofanah

P.O. Box 1225, Siaka Stevens Street,

Freetown, Sierra Leone

Tel: 011-232-76-834-550

011-232-76-782-022

Contact Person:                Sidi S. Kaloko

U.S.A                               P.O. Box 11645

Alexandria, VA 22312

Email: kerefay@comcast.net

Implementing Agency: Alisa Women’s Farming Project

#### Type of community:     Rural

#### Scope:                            Local

Location:                        Kerefay, Makarie Gbanti chiefdom, Bombali District

No. of beneficiaries:  5, 500 inhabitants

Duration:                           6 months

Project cost:

Local contribution: USD$ 4,233.33 (Le 12,700,000)

Amount of funding solicited from Donor Agency: USD$ 31,684.00

(Le 95,052,000)

Total:                                                                                            $ 35,917.33

Le 107,752,000

Track records:

Alisa Women’s Farming Project operates largely in Makarie Gbanti Chiefdom, covering   Bombali district with Makeni as its headquarters.   Generally, Alisa Women’s Farming Project Support Emergency and Development projects in Agriculture, Micro Credit and enterprise, primary health care, peace building and reconciliation, child protection, reconstruction and resettlement, community capacity building

Mission:

Alisa Women’s Farming Project supports the efforts of people in the promotion of their own development in co-operation with and through the assistance from other development counterparts within and outside Sierra Leone.  Alisa Women’s Farming Project supports the efforts and aspirations of disadvantaged people irrespective of creed, trine, gender or race.  It is an organization whose ethos is based on:

- A belief in development as a process which occurs in proceeds at their pace, and is achieved and not given.

- A respect for the integrity, and development of all people with whom it engages:

- Enthusiasm and necessary risk – taking matched by prudent judgment and a professional approach.

- An ability to respond quickly, creatively and effectively to people in need.

The institution is committed to the human development of the disadvantaged, the structural transformation of the societies in which they live, and the environment upon which they depend for their survival.  To effect change the institution promotes a participatory group process of integral development based on the formation of organizations among the disadvantaged.

The problem:

The past civil war has led to a total breakdown of the national, social and support services through out the Northern Province.  Road networks collapse other social structures, vandalized and abandoned to demolish.  This has left the rural poor disillusioned and disenchanted.  Their sources of livelihood to cope with the challenges have curtailed and altered.  They are facing physical and psychological health hazards

What is to be DONE?

For a successful implementation of the project objectives the following strategies and activities will be under taken:

- Community meetings and consultation with local authorities and target beneficiaries on formation of village committee (VC) which will take active part in the management and the implementation of the project.

- Available local technicians i.e. mason and carpenters will be contracted.  A civil engineer will provide technical and professional services to ensure standard.

Objectives:

- To construct one bridge that will connect road network that will facilitate internal and external movement of the communities hence improve economic opportunities of the communities.

- To improve the general road networks of the surrounding towns and villages for better economic opportunities by 2009.

Origins of project

Alisa Women’s Farming Project has been operating in the northern region, where the project is to be located, since 1989 and has over the period established a close working relationship with almost all the communities in the area. Specifically Alisa Women’s Farming Project is currently implementing a   project in the Chiefdoms on food security, peace building and human rights, primary health care, and education. The experience of Alisa Women’s Farming Project in the implementation of these projects had been positive with evidences of good community participation and cooperation.

Project Goal

The aim is to provide effect and efficient road network for the towns and villages within the chiefdom thereby facilitating road access for children attending schools and community accesses to health facilities located across each towns and villages.

Project Summary

For almost a decade, Sierra Leone went through a vicious rebel war that has seriously destabilized the peace and stability of the entire country. The carnage perpetrated by RUF rebels and their AFRC junta allies has been manifested in massive killing, maiming, destruction of community infrastructures and livelihood systems of both rural and urban populations.   However, with a new   democratic government in place, the country is now with relative peace.

The northern region, where the proposed project is to be located, has been marginalized by the current government due to tribal interest. This situation has led to complete neglect of social infrastructure such as Road rehabilitation and constructions, schools, health facilities and the like. The road network sector has been particularly affected due to economic drop as a result of the abandonment of the population moving to the urban centers.

Assessment missions carried out by various humanitarian agencies in the project targeted areas in the North have revealed the need for a bridge that will link the communities thereby enhancing economic opportunities that will attract the return of communities in there varies towns and villages to engage in their normal livelihoods.

This proposal is for the construction of a bridge that will provide road network for an estimated population of over 5,500 in Kerefay and the surrounding towns and villages at an estimated cost of US $ 31,684.00

Assumptions

The project will be implemented based on the following assumptions:

- There is sustainable peace in the country

- GoSL will deliver on its responsibilities for the realization of the project objectives

- Sufficient funds are available right through the project implementation period

- Relations between Alisa Women’s Farming  and the government remain cordial

- Cooperation of other NGOs and local partners

- The willingness and cooperation of the host community is sustained

- Host communities will realize longer term benefits from the project interventions

Target Group

# The project beneficiaries will include an estimated 5,500 vulnerable persons in the Chiefdom who were currently cut off to services as a result of poor road networks especially for a bridge that connects.

Description of the target group

# Of the total over 5,500 beneficiaries about 75% are women and children who need better access road to schools and health facilities within the towns and villages in the chiefdom that this bridge will connect.

# Project Implementing Strategies/Activities

For the realization of the project objectives, the following strategies/activities will be undertaken.

- Meetings and consultations with the Ministry of Public Works for technical support.

- Meetings and consultation with the target beneficiaries on project implementation strategies and plans.

- The project will only complement the efforts of the Ministry of Public Works as civil society support to state development. Where necessary Alisa Women’s Farming Project will provide logistic support to the Ministry of Public Works to facilitate field operations.

Monitoring and Evaluation/Expected outputs and outcomes

Monitoring will be key to the overall success of this project. This will be ensured through collaborative and continuous efforts based on the free and open flow of information among all relevant actors. Project monitoring will therefore be the responsibility of Alisa Women’s Farming, Ministry of Public Works, community representative structures and the target beneficiaries. Alisa Women’s Farming Project in collaboration with the communities will organize and monitor materials used to ensure quality and standards and provide regular update and progress reports to donor.  Alisa Women’s Farming Project will make ad hoc field visits as part of the project audit. Monitoring will be on going through out the life span of the project.

# Project Implementation and Management

Alisa Women’s Farming Project, that is facilitating the process of planning and the implementation of activities, will coordinate the project. The project will be under the overall management of the Coordinator while the Finance Manager will ensure the financial management of the project.   For the implementation; supervision and monitoring of work, this will be done in close collaboration with identified community structures and the direct project beneficiaries.

Alisa Women’s Farming Project is planning to institute a computerized accounting system for the recording and reporting of financial transactions.  The accountability system includes the production of monthly activity progress reports, quarterly variance reports derived from monthly management accounts that show planned expenditure, actual expenditure, utilization levels and variances.  Alisa Women’s Farming Project accountability systems and procedures will be strictly followed and adhered to in the use of funds committed to the project.

|  | DISCRIPTION | QUALITY | UNIT | UNIT COST (Le) | TOTAL COST (Le) |
| --- | --- | --- | --- | --- | --- |
| A | CONCRETE WORKS |  |  |  |  |
| 1 | Cement | 800 | Bags | 35,000.00 | 28,000,000.00 |
| 2 | Sand | 161 | Tons | 15,000.00 | 2,415,000.00 |
| 3 | Aggregate | 279 | Tons | 55,000.00 | 15,345,000.00 |
| 4 | Ball stone (boulders) | 100 | Tons | 15,000.00 | 1,500,000.00 |
|  | SUBTOTAL I | 47,260,000.00 |
| B | STEEL WORK |  |  |  |  |
| 1 | MS rods-12mm x 12m | 2 | Tons | 2,268,000.00 | 4,536,000.00 |
| 2 | MS rods-16mm x 12m | 3 | Tons | 1,870,000.00 | 5,610,000.00 |
| 3 | Binding Wire | 2 | Roll | 120,000.00 | 240,000.00 |
| 4 | Hack Saw blades | 5 | Packets | 50,000.00 | 250,000.00 |
| 5 | Angle Iron=0.076m x 0.076m x 6m | 8 | Lengths | 45,000.00 | 360,000.00 |
| 6 | R.S Bean=0.076m x 0.076m x 0.015m x 6m | 5 | Length | 60,000.00 | 300,000.00 |
| 7 | Colvernise pipes 1 ½ x 20 | 18 | Lengths | 75,000.00 | 1,350,000.00 |
| 8 |  | Subtotal II |  |  | 12,846,000.00 |
| C WORK FORM |  |  |  |  |
| 1 | Ply Wood- ¾ “ x 4’ x 8 | 60 | Pieces | 110,000.00 | 6,600,000.00 |
| 2 | Boards- 1” x 12” x 12 | 50 | Pieces | 15,000.00 | 750,000.00 |
| 3 | Boards-1” x 12” x 12’ | 40 | Pieces | 14,000.00 | 560,000.00 |
| 4 | Wire Nails (Assorted) | 200 | Packets | 5,000.00 | 1,000,000.00 |
|  | SUBTOTAL III |  | 8,910,000.00 |

BILL OF QUANTITIES FOR THE CONTRUCTION OF A REINFORCED CONCRETE BRIDGE AT KEREFAY, MAKARIE GBANTI CHIEFDOM, BOMBALI DISTRICT, NORTHERN PROVINCE, SIERRA LEONE.

| NO | ITEMS | QUALITY | UNIT | UNIT COST IN LEONES | TOTAL COST IN LEONES |
| --- | --- | --- | --- | --- | --- |
|  | D HAND TOOLS |  |  |  |  |
| 1 | Shovels | 15 | NO | 45,000.00 | 675,000.00 |
| 2 | Pick Axes | 10 | NO | 40,000.00 | 400,000.00 |
| 3 | Head Pans | 10 | NO | 18,000.00 | 180,000.00 |
| 4 | Wheel Barrow | 5 | NO | 100,000.00 | 500,000.00 |
| 5 | Bucket (3cm) | 15 | NO | 25,000.00 | 375,000.00 |
| 6 | Hacksaw frames | 2 | NO | 35,000.00 | 70,000.00 |
| 7 | Cutlass | 7 | NO | 15,000.00 | 105,000.00 |
| 8 | Sledge Hammers (big | 5 | NO | 90,000.00 | 450,000.00 |
| 9 | Sledge Hammers (Small) | 4 | NO | 40,000.00 | 160,000.00 |
| 10 | Mason Line | 3 | Bundle | 7,000.00 | 21,000.00 |
|  |  |  | SUBTOTAL IV | 2,936,000.00 |
| E EQUIPMENT |  |  |  |  |
| 1 | Dump Truck (20tons) | 10 days | 1 NO | 1,100,000.00 | 11,000,000.00 |
| 2 | Compactor | 5 days | 1 NO | 500,000.00 | 2,500,000.00 |
| 3 | Concrete Mixer | 6 days | 1 NO | 700,000.00 | 4,200,000.00 |
| 4 | Poker Vibrator | 10 days | 1 NO | 250,000.0 | 2,500,000.00 |
| 5 | Welding Plans | 2 days | 1 NO | 200,000.0 | 400,000.00 |
|  |  | SUB TOTAL V | 20,600,000.00 |  |

NOTES: The bill of quantities for the bridge includes backfilling on both approach embankments = 80m x 7m x 3m of selected laterite.

| NO | ITEMS | QUANTITY | UNIT COST IN LEONES | TOTAL COST IN LEONES |
| --- | --- | --- | --- | --- |
| 1 | Unskilled labor |  | 9,000,000 | 9,000,000 |
| 2 | Sticks | 35 dozens | 20,000 | 700,000 |
| 3 | Food for work | Lump Sum | 3,000,000 | 3,000,000 |
|  | Total |  |  | Le 12,700,000 |

REINFORCED CONCRETE BRIDGE AT KEREFAY,

LOCAL CONTRIBUTION.

| NO | ITEMS | TOTAL COST IN LEONES | DONOR CONTRIBUTION IN LEONES | LOCAL CONTRIBUTION IN LEONES |
| --- | --- | --- | --- | --- |
| 1 | Concrete works | 47,260,000 | 47,260,000 |  |
| 2 | Steel work | 12,846,000 | 12,846,000 |  |
| 3 | Work form | 8,910,000 | 8,910,000 |  |
| 4 | Hand tools | 2,936,000 | 2,936,000 |  |
| 5 | Equipment | 20,600,000 | 20,600,000 |  |
| 6 | Unskilled labor | 12,700,000 |  | 12,700,000 |
| 7 | Miscellaneous | 2,500,000 | 2,500,000 |  |
|  | Grand total | Le 107,752,000 $ 35,917.33 | Le 95,052,000 $ 31,684.00 | Le 12,700,000 $ 4,233.33 |

PROJECT BUDGET SUMMARY IN LEONES