**Estimated construction cost of Bibi Hurran shelter home.**

**The property at Hasanabad, Shoghor, Chitral was destroyed in the flooding of 2010 partially and the follow up flooding of 2015 completely. MS Bibi Hurran, widow, house was washed away by the flood and the old lady having no saving or budget to reconstruct the house is still shelterless. The basic cost of the shelter house will be as under:**

1. **Shelter materials, block and cements Rs. 345,000**
2. **Labour changes of Mision for 30 days @ 1500 PKR per day Rs 45,000**
3. **Construction wood/doors etc Rs 130,000**
4. **Carpanter labor charges @1500 per day for 30 days Rs 45,000**
5. **GI sheet for roof Rs 55,000**
6. **Labor charges for fixing GI Sheet Rs 35,000**
7. **Material for wash room Rs. 40,000**
8. **Labor charges for plumber 1500/for 10 day Rs. 15,000**

**Total cost for construction Rs.710,000@$1=140PKR=$5,071**

1. **Local support by widow for provision of food to labour Rs 50,000 by the family =$357**

**Total Cost of construction: 710,000+50000=760,000@$1=140=$5428**

**CHIRAGHUDDIN**

**CONSTRUCTION ENGINEER**

**JAD FOUNDATION**