RELIEF AND RESQUE CHARITY FOUNDATION

P.O. Box 36, Kampala Kireka - Namugongo Road, Tel: 0772 – 043406 / 0758 – 699939 Email: rereafrica@gmail.com, helpustohelpthem@gmail.com, www.relief and Rescue charity foundation.org

PERMANENT SCHOOLS FACILITIES CONSTRUCTION TO IMPROVE ACCESS AND QUALITY OF EDUCATION FOR PRIMARY, SECONDARY AND VOCATIONAL

INSTITUTIONS

IN

WAKISO DISTRICT

UGANDA- EAST AFRICA

AUGUST 2019

| Project Title | PERMANENT SCHOOLS FACILITIES CONSTRUCTION TO IMPROVE ACCESS AND QUALITY OF EDUCATION FOR PRIMARY, SECONDARY AND VOCATIONAL INSTITUTIONS |
| --- | --- |
| Organization Name | RELIEF AND RESQUE CHARITY FOUNDATION |
| Contact Persons | MR. MASOLO JOHN, EXECUTIVE DIRECTOR MR. WALUMOLI JULIUS, PROJECT MANAGER MISS NYABWOLO CAROLINE, IT SPECIALIST |
| Project Goal | IMPROVING ACCESS AND QUALITY OF EDUCATION SERVICES |
| Location | WAKISO DISTRICT, UGANDA - EAST AFRICA |
| Project duration | SIX YEARS , 2019-2025 |
| Implementing Agency | RELIEF AND RESQUE CHARITY FOUNDATION |
| Target beneficiaries | 2000 PRIMARY SCHOOL GOING CHILDREN BETWEEN AGE BRACKETS OF 8 -14YEARS. 1500 SECONDARY SCHOOL GOING CHILDREN BETWEEN AGE BRACKET OF 16-20 YEARS 1500 VOCATIONAL TRAINEES AGE BRACKET IS 18-45 YEARS 1500 ORPHANS AND NEEDY CHILDREN |
| Total budget for phase one(purchase of 10 acre land, construction of a primary school) | $488,241 |

TABLE OF CONTENTS

BACKGROUND OF RELIEF AND RESQUE CHARITY FOUNDATION	4

ACADEMIC OVERVIEW	6

VISION OF THE PROJECT	7

THE OBJECTIVES OF THE PROJECT ESTABLISHMENT	7

STATEMENT OF THE NEED	8

PROJECT STRATEGY	9

PROJECT EXPECTED OUTPUTS/ RESULTS	11

WORKPLAN   AUGUST 2019/AUGUST2025	12

POTENTIAL COLLABORATORS	14

MINISTRY OF EDUCATION	15

PROJECT SUSTAINABILITY……………………………………………………..……………….……15

Policies	15

PROJECT SUSTAINABILITY	15

PROJECT MONITORING AND EVALUATION ………………………………..……..………………17

PROJECT REPORT……………………………………………………..………………………………..17

PROJECT STAFF……………………………………………………………….....……………..……….17

RISK MANAGEMENT……………………………………………………………………………...……18

PROJECT TARGET GROUP………………………………………………………………..……….…..18

PROJECT OUTPUT/OUTCOMES	18

PROJECT DURATION………………………………………………………………..………………….19

LOGICAL FRAME WORK ANALYSIS	20

BILLS OF THE CONSTRUCTION OF A STORRIED BUILDING	21

ESTIMATED BOARDERS EXPANSION UP STAGE…………...………………………………..……29

PROPOSED PRIMARY SCHOOL EXPANSION……………………………………………………….31

PHASE ONE TOTAL BUDGET COST……………………………………………………..………...…32

# BACKGROUND OF RELIEF AND RESQUE CHARITY FOUNDATION

RRCF was founded in 2014 as a self help project and registered as non profit organization in 2017 by the NGO board of Uganda. RRCF strives at promoting education through improving access and quality by establishing training initiatives for the disadvantaged and marginalized groups of children, youth, women and elderly in a bid to help them to realize their full potential

RRCF tries to enhance the positive contribution to the donor, stakeholder, private and public partners offer while mitigating the negative impacts on basic needs livelihoods by saving, transforming and building hope of the disadvantaged populations’ country wide.

RRCF has implemented different activities in different communities such as social programs, offering support to vulnerable and HIV/STD infected youth and children who have got into conflicts with the law and communities.

RRCF has carried out vocational training  to vulnerable through skilling in hair dressing, computer literacy, adult literacy etc however we lack a permanent facility in which we can expand our services to the community.

We have carried out child protection activities through interactive sessions through interface, family strengthening through community dialogues, basic education through social workers.

We use an integrated policy approach and multi sector to address the basic needs of the people we serve.

We have tried to build capacity in the areas of expertise by providing an innovative path and advocacy.

EXECUTIVE SUMMARY

It has been our dream as RRCF to find a true development donor/partner that would propel and bring to reality the vision and goals of the organization with a focus on education as one of the thematic areas of our operation as stated below; - We treat every challenge as an opportunity for the organization to step up the ladder of success in implementing educational services in the interest of our beneficiaries, the needy children, the orphaned, the middle income earners and all categories.

This project write up for Relief and Resque Charity Foundation aims at;

- Setting up high quality education center for primary, secondary and vocational with permanent schools facilities with components of classroom blocks, dormitories, office administration and sports ground to be located inn Wakiso district, Central Uganda-East Africa which will offer basic education, life skills, business and technical training services.

- The project will be located in Wakiso district town council, the site is about a  half a hectare of land, the place is easily accessible, an all weather road in grade B area of the town.

- There is an urgent need  to construct four storied buildings in the area that will become classrooms, dormitories, administrative premises, boarding facilities, dining and social hall including recreational facilities, computer laboratories, science laboratories, among others that will strengthen the services of our organization to enable it serve the communities with quality educational service packages in a more sustainable manner.

- Implementing agency will be Relief and Resque Charity Foundation an indigenous Non-Profit Organization established with the purpose of providing educational services, research, and health services, and community and youth empowerment.

- The organization has a team of personalities with considerable experience in education, social workers as well as business management which make the project a success if undertaken.

- Besides, the project will be implemented within the existing framework of Uganda’s government specific policies as regards education, youth, and gender and community development.

INTRODUCTION

Access and Qualitative education services and facilities are now making a come up in Uganda, but parents and guardians are increasingly seeking to place their children in best schools with outstanding performance results and structures with extra curricular programs and resources in place. Like wise comprehensive surveys prior to this venture have revealed that the public will pay any amount of money to excellent outcomes from a school thus the school will succeed at all costs in providing quality provided the following aspects /components are availed;

- Higher teaching standards resulting in overall excellent performance in national examinations for example  Primary Leaving Examinations, Ordinary Certificate of Education, Uganda Advanced certificate of Education, among others in order to send students to Universities and Tertiary above average

- Good school management practices; Conducive building facilities. This project results from the five years of research into Uganda Education system

# ACADEMIC OVERVIEW

Stakeholders in the Ugandan education sector have for long been calling for teachers to adopt modern teaching methods in order to develop a more efficient knowledge characterized by increased productivity in terms of quality. At a micro level the potential benefits of the project establishment in our economy include;

- Imparting knowledge skills and attitudes

- Employment opportunities

- Generate and sustain high return on assets

- Reduce the rate of school drop outs among the orphans and the needy

- Help the communities around to access services at free and cheap cost.

# VISION OF THE PROJECT

To improve access and quality education to the needy people, orphans and the middle income earners

PROBLEM STATEMENT

From time memorial, parents of the needy people and orphans of Wakiso district have experienced a high rate of school drop out due to insufficient financial resources. And other children walking long distance to access Education, Besides, community cultural practices like denying girl child at a secondary level with a claim that it’s a waste of financial resources prompting high levels of teenage pregnancies, increased rate of street children in the district and the neighboring districts which comes with its negative effects such as child labor, pocket pickers, shoplifters, solid thieves, to mention but a few hence leading to the establishment of the project. This project is located in Wakiso district.

This project intends to use integrated policy approach of establishing primary, secondary and vocational schools in three phases over a period of six years to provide basic education and vocational skills for sustainable development.

# THE OBJECTIVES OF THE PROJECT ESTABLISHMENT

- Procure land upon which the schools will established.

- Reduce the rate of school drop out in the communities.

- Ensuring effective and satisfactory education service delivery in the local communities in which the project will be established

- To provide  communities of the needy people and orphans with quality education so as to improve their livelihoods

- To ensure total quality education and sensitization on the HIV/AIDS awareness to the people most especially the youth.

- To maintain the safety of our pupils/ students by providing boarding facilities to them.

- To implement and maintain the efficiency and effectiveness of the project through local stakeholders , partners and line ministries such as Ministry of Education, Ministry of Gender , Labor and Social Services, etc

# STATEMENT OF THE NEED

The rate at which rural urban migration for search for survival keeps on increasing, childbirths, children abandoning school for child labor in Wakiso district in particular and Uganda at large will loose its name as a country because of the increased school drop outs and children loitering around the streets.

Uganda will also loose most of its young, able and useful future personnel especially in positions of responsibilities, constitution representatives, ministries to mention but a few and this will lead to loss of future prospects and many other consequences involved to the above negative effects.

So this project therefore seeks to identify and address the unique problems that are being faced by the children and the youth as well as the elderly.

PROJECT JUSTIFICATION

Following a careful needs assessment in Wakiso district and the neighboring districts, RRCF found it prudent to establish this project to improve access and quality of education services to primary and secondary going children and provide skills to the youth and elderly to enable them secure employment to improve their livelihoods in families and communities in which they live.

From the research conducted in Wakiso district sampling 120 schools, 85 of which are government and 35 private schools, about the quality, hygiene and infrastructural development, there was an expression of the need to support education to boost the access and quality of structures to enhance the quality of primary, secondary and vocational education. Most of the propitiators lack adequate financial support to put up permanent and habitable structures especially in rural areas. Local communities struggle to put up structures which are not adequate or good enough, which is a challenge during wet seasons. Therefore it is prudent for RRCF to intervene by establishing this project to avert this situation through the support of its partner and funder

.

The project facilities will provide students, youths and elderly with different services including quality education.  Skills for self sustenance, career guidance and counseling which will solve at least most of the problems being faced by communities in which it’s established.

The integrated policy approach intended by RRCF to establish this project  is to support and implement in the affected communities, is strategized in establishing a permanent primary secondary and vocational schools which would reduce the vulnerability; through an integration which involves academic touch in every aspect of development for sustainability thus re-establishing the affected cases back to normal, social and economic life.

The project is meant to address the problems affecting school going children, youth and elderly in social, economic and education sectors in pursuit to fight and reduce poverty  in order to improve family and community livelihoods The gap in the development agenda will be reduced through this integrated policy program approach for these groups.

WHY A SCHOOL PROJECT?

Education in Uganda, children aged five to five years are expected to be enrolled in primary school such that by the age of twelve they precede to secondary and other levels over other years, there has been a wide gap between the primary, secondary and vocational schools.

The existing gap is enough to explain inadequate funding to boost primary and secondary childhood development from 2007 when the Education policy in the education sector was launched followed by advocacy across the country, proportion of children attending primary School increased from 2% in 2006 to 3% in 2007.  But the population of students in vocational training dropped significantly. The existing gap is likely to persist if government and capable organizations do not come up with affirmative action to avert the status quo.

# PROJECT STRATEGY

The implementation strategy will first involve mobilizing financial and material resources at the grass root to international levels for establishment of an advanced learning facility. The responsibility of supporting academic, medical care and feeding in a daily basis for the raising a number of children from poor families shall be a priority. Sustainable participation in administrative support staff involving salary payment of school teachers as well as other support staff and other facilities will be obligatory for effective learning/teaching. There is need for shared responsibility and community sense of common duty between the schools and the community in areas where the project will be operating as well as where the project is targeting.

Joint efforts between relevant stakeholders, the community, the school and ministry of education and donor are thus demanded since the campaign tasks are continuous.

PLANNED PROJECT ACTIVITIES 2019/2025

| ACTIVITY | STRATEGY | PERSON RESPONSIBLE | INDICATOR | RESOURCES ACQUIRED |
| --- | --- | --- | --- | --- |
| Recruit 1500 primary children, 2000 secondary students, 1500 vocational students, middle income orphaned and underprivileged children. | Have campaigns Advertising using social media, radio and television and through local authorities, religious avenues | Project Director 2 resource persons Parents / Guardians Local councils Religious leaders | 5000 students projected | Conducive and secure environment |
| Data collection per child | Use questionnaires method and fill out child sponsorship forms Birth certificates National identity cards for parents or guardians Local authority recommendation letters Medical reports | Project Director 2 resource persons Parents / Guardians Children Local councils | Dully filled child sponsorship forms in place. Endorsements by the local authorities | Personnel support Local security Local venues |
| Give support to beneficiaries | Use schools organizational structure for implementation | Project Director 2 resource persons Parents Bursar School teachers | School fees per child Scholastic materials given out Nutritional foods supplied on a daily basis Medical support | Logistical support Conducive environment for learning in place. Certified medical practitioners |

# PROJECT EXPECTED OUTPUTS/ RESULTS

At the end of the five years, learning facilities will have been constructed; a projected total of 5000 persons comprising children of primary, secondary, youth, elderly will have been enrolled and offered scholarships.

The specific impacts of the project will be;

- A community with persons enjoying their full education rights within the confinement of their age.

- Reduced illiteracy level in the area by at least 65% through networking with stakeholders like Ministry of Education, District Educational Directorate and local leaders and reduced rate of school drops and teenage pregnancies.

- Improved academic status of the beneficiaries leading to increased social-economic productivity. upon the provision of sufficient scholastic materials ,qualified staff and conduciveness of the learning environment

- Increased availability and accessibility to a primary, secondary and vocational  learning institutions

- A well managed community schools within the reach of the unprivileged community. Given the predictable financial resource support.

- Increased performance levels amongst the learning categories in different aged brackets.

### WORKPLAN   AUGUST 2019/AUGUST2025

| ACTIVITY | 1ST QUARTER | 2ND QUARTER | 3RD QUARTER | 4TH QUARTER |  | RESPONSIBLE PERSON |
| --- | --- | --- | --- | --- | --- | --- |
| SELECTION EXERCISE | OCTR | NOV | DEC | JAN | FEB | MARCH | APRIL | MAY | JUNE | JULT | AUGUST | SEPT | OCT | NOV | DEC |  |
| PHASE ONE -Purchase of 10 acre of land -Survey and acquisition of the land title/agreement -Construction process of primary school kick off - Recruitment of student categories -purchase of equipment and scholastic materials, stationary. - securing of license and registration certificate form the Ministry of Education and Sports - Launching of the phase one project |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | -Project Director - resource Persons -Field workers -local stakeholders |
| PHASE TWO -Construction process of secondary school kick off on the same 10 acre of land - Recruitment of student /staff -purchase of equipment and scholastic materials, stationary. - securing of license and registration certificate form the Ministry of Education and Sports - Launching of the phase two project |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | -Project Director - 2 resource Persons -funder -local stakeholders -Field workers |
| PHASE THREE -Construction of Vocational Institute process kick off on the same 10 acre of land - Recruitment of students and instructors -purchase of equipment and scholastic materials, stationary. - securing of license and registration certificate form the Ministry of Education and Sports - Launching of the phase three project |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | -Project Director - resource personnel/staff -Field workers |
| Provision Education services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | -Selected Schools staff members. |
| Monitoring and Evaluation/ quarterly and annual reports |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | -Project Director -staff -field officers -board members -board of directors |

# POTENTIAL COLLABORATORS

This project is a collaborative effort that enlists the active involvement and participation of several stakeholders listed hereunder

- Funder

- Ministry of Education

- District Educational Directorate

- local leaders

RELIEF AND RESQUE CHARITY FOUNDATION

They are the main actors and implementing agency in the whole project. They have the technical skills but luck of funds and will mainly involve in the actual planning, implementation, monitoring and evaluation of the project. They will provide financial reports and progress of the project to the donor.

# MINISTRY OF EDUCATION

They are custodians of all academic inputs on behalf of the community. They will provide technical support and advice to the project by identifying and recommending an appropriate syllabi and approaches which are in line with government policies.

### Policies

- Clarify the roles of government in the provision of and support for education services.

- Consolidate and systematize existing program and activities related to education development for the maximum benefits of the student categories.

- Clarify the role and responsibilities of different stake holders in the provision of learning and wellbeing.

- Provide guidelines and standards for those wishing to develop quality education development program.

- Promote and strengthen the co-ordination mechanisms that foster partnership, networking and linkage of education development services.

# PROJECT SUSTAINABILITY

The project sustainability will depend on resources arriving to it through the good will of the community, other well-wishers particularly for its services.  For the time being donor support remains a crucial resource of support for the project.

The project will also be collecting fees from the other middle income parents in the school, which will then be ploughed back to uphold the project activities and also vocationalization that include carpentry and joinery, brick laying, Painting, Tailoring, Catering and many others will raise funds towards operational costs such as salaries for staff, feeding, water and electricity bills, communication and insurance.

Daily Income Generating Activities (DIGA) include the following:

- Animal rearing which includes cows and goats that provide milk that is sold to the people in the community thus proving daily incomes

- Vegetable growing that is sold to community and done in phases.

Monthly Income Generating Activities (MIGA) include the following:

- Art and craft made by the students that are sold to the parents and the entire community.

- Wood made products for example the mingling sticks, benches, stools, and others that are purely made by the students then sold to their parents on visitation days.

- Farming, this includes raring of animals like the cows and goats that provide meat for selling, crops are planted and grow and after sold to the people thus earning income to the school.

- However the school caters for the less fortunate and disabled children , There is  subsided fee that is being paid by the few learners who are not less fortunate and disabled   by guardians/parents also enables the sustainability of the school.

Yearly Income Generating Activities (YIGA) these activities include the following:

- Fixed deposit of large sum of money also is a source of income because money deposited/fixed with a minimum period of one year, upon withdraws will have gained the profits.

- Music and drama activities that are done by students practiced in school programs and outside school normally termed as co-circular activities cause the school have gained equipments and success is register accordingly.

- End of year entrainment shows that are organized by different schools, students show their talents and different prizes are given to the winners and also compact disc are sold to the parents/ guardians, communities, holy places and many others.

- Grants that are received to work/facilitate on different programs from well wishers

PROJECT MONITORING AND EVALUATION

In an effort to be evidence based, on improving access and quality of education services the program has put in place monitoring and evaluation frame work to track project performance and meet accountability requirement and standards.

- The framework aligns with the key education goals as indicated in the proposal in the strategic and objective components will track outputs/outcomes levels to ensure achievements.

- Monitoring activities will include implementing progress on the ground, quarterly review meetings, mid-term review to access the progress of the project to date and indicate adjustments to ensure efficient and effective use of the funds to deliver on the outcomes.

- End of project evaluation reports will detail achievements of project outputs, progress against overall strategic plans, objectives and review successes that need additional follow up and key areas that require to be addressed.

- Operational research will also be conducted to generate the necessary information to help address pertinent issues affecting program implementation.

PROJECT REPORTING

Relief and Resque Charity Foundation will submit progress reports to the donor thereafter twelve (12) months period against each project outcome and review of issues, challenges. Progress reports will also include:  brief report of key activities, targets, and project expenditure for the previous disbursements.

PROJECT STAFF

The following staff key positions will actively be engaged in project management and implementation. The same positions will be advertised for interviews in the national news paper and on the organization website, and subsequent recruitments will take effect as soon as the funds are available. This will include project coordinator, finance officer, program officers, monitoring and evaluation officers, field officers, \etc

RISK MANAGEMENT

Project funds will controlled by RRCF on periodic installments basis, based on an annual work plan.

- RRCF will direct payments to service providers and suppliers of procurement such as construction materials, equipment and computer.

- There will be regular spot checks and both internal and external audits will be made.

- Accountability reports will be compiled and submitted to the donor.

- RRCF will sign cooperation agreements with the service providers, partners and the donor to support the project activities.

- Payment receipts, cashbooks and cash analysis will be used as control and check measures.

PROJECT TARGET GROUP

The beneficiaries of this project will include:

- Direct beneficiaries are the needy children, destitute and helpless people in Wakiso district and neighboring districts.

- Indirect beneficiaries are the members of middle income earners who will pay affordable tuition towards daily operational costs.

## PROJECT OUTPUT/OUTCOMES

These include;

- Availability of teachers

- Increased enrolment of  student categories by 2024 to  a total of five thousand (5000)/ students

- Availability of the library

- Improved performance output to all categories of students

- Reduced school drop outs

- High level of employment opportunities

- Improved family and community livelihoods

PROJECT DURATION

The project will take a period of six years and will be managed in three phases;-

- Phase One

- Purchase of Land on which the construction of the three school projects will be constructed.

- Surveying and acquisition of the land title or agreement.

- Actual construction of a primary school in the first two years (August 2019-August2021 )

- Recruitment of students and staff

- Acquisition of an operating license and registration certificate from Ministry of Education and Sports

- Phase Two

- Construction of a secondary school on the same 10 acre of land after review of the first phase.

- Purchase of equipment and scholastic materials  between  August 2021/ August 2023

- Recruitment of students and staff

- Acquisition of an operating license and registration certificate from Ministry of Education and Sports

- Phase Three

- Construction of a vocational institute on the same 10 acre of land August 2023 – August 2025.

- Purchase of equipments and materials

- Recruitment of students and instructors

- Acquisition of an operating license and registration certificate from Ministry of Education and Sports

Note: Budgets of phase two and three will be submitted  after phase one has been completed , this is due to the inflationary tendencies in the country that are likely to affect the budgets  if we submitted them together with phase one.

# LOGICAL FRAME WORK ANALYSIS

| PROJECT SUMMARY | MESURERABLE INDICATORS (M.I) | MEANS OF VENTICATION(M.O.V) | IMPORTANT ASSUMPTIONS |
| --- | --- | --- | --- |
| OBJECTIVE 1 Acquisition of 10 acre land upon which the three school project will be constructed To provide a quality education facility in to the targeted groups in the community/ ACTIVITY1: Construction of a fully fledged primary, secondary and vocational schools for the needy orphans and destitute children in Wakiso district | Schools for the community | Title deed or land agreement, survey, receipts records | Funds |
| ACTIVITY 2 Equipping the schools with learning facilities | Learning facilities available | Receipt, records | Funds |
| ACTIVITY 3 Equipping the school with social facilities | Social facilities available | Receipt, records | Funds |
| OBJECTIVE 2 To provide basic support to the targeted student categories in wakiso district ACTIVITY 1 Providing support in academic through giving of school fees. | School fees | Receipt, lists of the students categories, records of the students category | Funds |
| ACTIVITY 2 Providing support of uniforms | Uniforms for student category provided | Receipts, lists of the students category, records of the students category | Funds |
| ACTIVITY 3 Supporting a school feeding program | Food | Receipts, lists, records of the kitchen ware | Funds |
| ACTIVITY 4 Providing medical attention to students identified | Medical care given | Health records, receipts from hospitals List of attended cases | Funds |
| Objective 3 To support the school administration for effective running of the school Activity 1:payemment of teachers salaries and other supporting staff | Monthly teachers and other support staff salaries paid | Contracts ,pay slips, payment vouchers, list of teachers and other support staff | funds |
| Activity2:purchasing of all the administrative items | Administrative items available | Quotations ,receipts | funds |

## BILLS OF THE CONSTRUCTION OF A STORRIED BUILDING

| BILLS OF THE CONSTRUCTION OF A STORRIED BUILDING |  |
| --- | --- |
| MATERIAL DESCRIPTION | UNIT | QTY | RATE UGX | AMOUNT UGX | AMOUNT IN $US |
| RE-STRUCTURING CONSTRUCTION |  |  |  |  |  |
| PLINTH WALL CONSTRUCTION |  |  |  |  |  |
| Cement | Bags | 265 | 35000¦=@ | 9,275,000¦= | $2,507 |
| Lake sand | Trips | 12 | 250,000¦=@ | 3,000,000¦= | $811 |
|  | Trips | 8 | 200,000¦=@ | 1,600,000¦= | $432 |
| Course aggregates | Trips |  | 120,000¦=@ | 1,560,000¦= | $422 |
| Bricks | No’s |  | 250¦=@ | 3,960,000¦= | $1070 |
| Hoop iron | Rolls |  | 50,000¦=@ | 500,000¦= | $135 |
| Sub Total |  |  |  | 19,895,000¦= | $5,377 |
| COLUMN STARTERS |  |  |  |  |  |
| Small poles | No’s | 144 | 4,000¦=@ | 576,000¦= | $156 |
| 16mm… steel bar | No’s | 100 | 38,000¦=@ | 3,800,000¦= | $1,027 |
| 8mm…..sterupse bars | Pairs | 20 | 30,000¦=@ | 600,000¦= | $162 |
| Building wires | Rolls | 2 | 80,000¦=@ | 160,000¦= | $43 |
| Assorted wire nails | Kgs | 30 | 80,000¦=@ | 2,400,000¦= | $649 |
| Cement | Bags | 96 | 350,000¦=@ | 33,600,00¦= | $6486 |
| Shuttering aggregates | Trips | 6 | 350,000¦=@ | 2,100,000¦= | $405 |
| Shuttering timber | Nos | 200 | 9,000¦=@ | 1,800,000¦= | $486 |
| Pit sand | Trips | 2 | 120,000¦=@ | 240,000¦= | $65 |
| Lake sand | Trips | 3 | 250,000¦=@ | 750,000¦= | $203 |
| Sub Total |  |  |  | 46,026,000¦= | $9,682 |
| GROUND FLOOR SLAB |  |  |  |  |  |
| Cement | Bags | 246 | 35,000¦=@ | 8,610,000¦= | $2,327 |
| B.R.C mesh | Rolls | 15 | 750,000¦=@ | 11,250,000¦= | $3,041 |
| Course aggregates | Trips | 20 | 120,000¦=@ | 2,400,000¦= | $649 |
| Hardcore | Trips | 32 | 300,000¦=@ | 9,600,000¦= | $1124 |
| Pit sand | Trips | 5 | 120,000¦=@ | 600,000¦= | $162 |
| Lake sand | trips | 12 | 250,000¦=@ | 3,000,000¦= | $811 |
|  |  |  |  | 35,460,000¦= | $8,114 |
| SUPER STRUCTURE CONSTRUCTION |  |  |  |  |  |
| GROUND FLOOR |  |  |  |  |  |
| BRICK WORK |  |  |  |  |  |
| Bricks | Nos |  | 250¦=@ | 3,960,000¦= | $1070 |
| Cement | Bags | 252 | 35,000¦=@ | 8,820,000¦= | $2,384 |
| Hoop irons | Rolls | 10 | 50,000¦=@ | 500,000¦= | $135 |
| Lake sand | Trips | 20 | 250,000¦=@ | 5,000,000¦= | $1,351 |
| Pit sand | Trips | 14 | 120,000¦=@ | 1,680,000¦= | $454 |
| D.P.C | Rolls | 20 | 40,000¦=@ | 800,000¦= | $216 |
| Small poles | Nos | 200 | 4,000¦=@ | 800,000¦= | $216 |
| Ropes | Nos | 150 | 1000¦=@ | 150,000¦= | $41 |
|  |  |  |  | 21,710,000¦= | $5,867 |

| COLUMNS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Cement | Bags | 100 | 35,000¦=@ | 3,500,000¦= | $946 |
| 16mm…steel bars | Nos | 150 | 38,000¦=@ | 5,700,000¦= | $1,541 |
| 8mm…sterupes bars | Pairs | 70 | 30,000¦=@ | 2,100,000¦= | $568 |
| Lake sand | Trips | 4 | 250,000¦=@ | 1,000,000¦= | $270 |
| Pit sand | Trips | 2 | 120,000¦=@ | 420,000¦= | $114 |
| Coarse aggregates | Trips | 13 | 300,000¦=@ | 3,900,000¦= | $1,054 |
| Shuttering timber | Nos | 200 | 9,000¦=@ | 1,800,000¦= | $486 |
| Assorted wire nails | Kgs | 3 | 80,000¦=@ | 240,000¦= | $65 |
| Binding wires | Rolls | 100 | 4,500¦=@ | 450,000¦= | $122 |
| Small poles | Nos | 200 | 4,000¦=@ | 400,000¦= | $108 |
|  |  |  |  | 19,510,000¦= | $5,274 |
| BAEMS AND FIRST FLOOR SLAB |  |  |  |  |  |
| 16mm… steel bars | Nos | 150 | 38,000¦=@ | 5,700,000¦= | $1,541 |
| 8mm…sterupse | Pairs | 70 | 10,000¦=@ | 700,000¦= | $189 |
| Binding irons | Rolls | 3 | 99,000¦=@ | 297,000¦= | $80 |
| Shuttering timber | Nos | 720 | 9,000¦=@ | 6,480,000¦= | $1,751 |
| Maxpan | Nos | 2410 | 20,000¦=@ | 6,266,000¦= | $1775 |
| B.R.C mesh | Rolls | 15 | 650,000¦=@ | 9,750,000¦= | $2,635 |
| 100x50 timber | Nos | 500 | 15,000¦=@ | 7,500,000¦= | $2,027 |
| Small poles | Nos | 2000 | 4,000¦=@ | 8,000,000¦= | $2,162 |
| 12mm…. steel bars | Nos | 120 | 6,000¦=@ | 720,000¦= | $195 |
| 10mm..steel bars | Nos | 120 | 19,500¦=@ | 2,340,000¦= | $632 |
| Assorted wire nails | Kgs | 80 | 17,500¦=@ | 1,400,000¦= | $378 |
| Cement | Bags | 320 | 45,000¦= | 14,400,000¦= | $3,892 |
| Course aggregates | Trips | 20 | 120,000¦=@ | 2,400,000¦= | $649 |
| Lake sand | Trips | 14 | 250,000¦=@ | 3,500,000¦= | $946 |
| Pit sand | Trips | 6 | 120,000¦=@ | 720,000¦= | $195 |
|  |  |  |  | 70,173,,000¦= | $19,047 |
| FIRST FLOOR |  |  |  |  |  |
| BRICK WORK |  |  |  |  |  |
| Bricks | Nos | 48000 | 250¦= | 12,00,000¦= | $3,243 |
| Cement | Bags | 300 | 35,000¦= | 105,000,000¦= | $28,378 |
| Hop irons | Rolls | 10 | 50,000¦= | 500,000¦= | $135 |
| Lake sand | Trips | 26 | 250,000¦= | 6,500,000= | $1,756 |
| D.P.C | Rolls | 26 | 60,000¦= | 1,560,000¦= | $422 |
| Small poles | Nos | 200 | 4,000¦= | 800,000¦= | $216 |
| Ropes | Nos | 100 | 1000¦= | 100,000¦= | $27 |
| Pit sand | Trips | 18 | 120,000¦= | 2,160,000 | $584 |
|  |  |  |  | 128,620,000¦= | $34,761 |

| COLUMNS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Cement | Bags | 100 | 35,000¦= | 3,500,000¦= | $946 |
| 16mm…steel bars | Nos | 150 | 38,000¦= | 5,700,000¦= | $1,541 |
| 8mm….sterupse | Pairs | 70 | 10,000¦= | 700,000¦= | $189 |
| Lake sand | Trips | 4 | 250,000¦= | 1,000,000¦= | $271 |
| Pit sand | Trips | 2 | 120,000¦= | 240,000¦= | $65 |
| Coarse aggregates | Trips | 13 | 350,000¦= | 4,550,000¦= | $1,229 |
| Shuttering timber | Nos | 200 | 9,000¦= | 1,800,000¦= | $486 |
| Binding wires | Rolls | 3 | 90,000¦= | 270,000¦= | $73 |
| Assorted wire nails | Kgs | 100 | 4,500¦= | 450,000¦= | $122 |
| Small poles | Nos | 200 | 4,000¦= | 800,000¦= | $216 |
|  |  |  |  | 15,510,000¦= | $4,192 |
| BEAMS |  |  |  |  |  |
| 12mm…steel bars | Nos | 128 | 19,500¦= | 2,496,000¦= | $675 |
| 6mmls sterupes bars | Pairs | 25 | 9,000¦= | 225,000¦= | $61 |
| Binding wires | Rolls | 1 | 90,000¦= | 90,000¦= | $124 |
| Shurttering timber | Nos | 80 | 9,000¦= | 720,000¦= | $195 |
| Small poles | Nos | 50 | 4,000¦= | 200,000¦= | $54 |
| Assorted wire | Kgs | 20 | 4,500¦= | 90,000¦= | $124 |
| Cement | Bags | 50 | 35,000¦= | 17,500,000¦= | $4,729 |
| Course aggregates | Trips | 3 | 350,000¦= | 1,050,000¦= | $284 |

| Lake sand | Trips | 2 | 250,000¦= | 500,000¦= | $135 |
| --- | --- | --- | --- | --- | --- |
| Pit sand | Trips | 1 | 90,000¦= | 90,000¦= | $24 |
|  |  |  |  | 22,961,000¦= | $6,405 |
| ROOF CONSTRUCTION |  |  |  |  |  |
| Timber | Nos | 192 | 10,000¦= | 1,920,000¦= | $519 |
| 75x50 purlins | Nos | 186 | 15,000¦= | 2,790,000¦= | $754 |
| 100x50 refter and struts | Nos | 234 | 20,000¦= | 4,680,000¦= | $1,264 |
| 150x50 tie beams | Nos | 36 | 18,000¦= | 648,000¦= | $175 |
| 100x75 wall plates | Nos | 28 | 20,000¦= | 560,000¦= | $151 |
| 200x25 fascia boards | Kgs | 100 | 4,500¦= | 450,000¦= | $121 |
| Assorted wire nails hoopirons | Rolls | 4 | 80,000¦= | 320,000¦= | $86 |
| Iron sheets | Nos | 276 | 85,000¦= | 23,460,000¦= | $6,341 |
| Roofing nails | Kgs | 52 | 4,500¦= | 234,000¦= | $63 |
| Ridges | Nos | 38 | 20,000¦= | 760,000¦= | $205 |
| Roofing rubbers | Pkts | 5 | 20,000¦= | 100,000¦= | $27 |
|  |  |  |  | 35,472,000¦= | $9,706 |
| SHUTTERS |  |  |  |  |  |
| Doors (complete with frames locks and iron monger |  |  |  |  |  |
| D1-2100x2400 | Nos | 4 | 500,000¦= | 2,000,000¦= | $541 |
| D2-900x2400 | Nos | 8 | 63,000¦= | 504,000¦= | $136 |
| D3-900x2400 | Nos | 32 | 300,000¦= | 9,600,000¦= | $2,595 |
| D4-900x2400 | Nos | 36 | 300,000¦= | 10,800,000¦= | $2,918 |
| Sub total |  |  |  | 22,400,000¦= | $6,054 |
| B) windows (complete with frame and locks |  |  |  |  |  |
| W1-1200x1500 | Nos | 32 | 195,000¦= | 6,240,000¦= | $1,686 |
| W2-600x1000 | Nos | 4 | 140,000¦= | 560,000¦= | $151 |
| W3-600x800 | Nos | 28 | 150,000¦= | 4,200,000¦= | $1,135 |
| W4-1200x1200 | Nos | 3 | 178,000¦= | 534,000¦= | $114 |
|  |  |  |  | 11,534,000¦= | $3,086 |
| FINISHES |  |  |  |  |  |
| Ceiling |  |  |  |  |  |
| Timber 100x50 | Nos | 960 | 10,000¦= | 9,600,000¦= | $2595 |
| Assorted wire nails | Kgs | 124 | 4,500¦= | 558,000¦= | $150 |
| Expanded metal lath | Bundles | 45 | 45,000¦= | 2,025,000¦= | $547 |
| Cement | Bags | 103 | 35,000¦= | 3,605,000¦= | $974 |
| Lime | Bags | 20 | 25,000¦= | 500,000¦= | $135 |
| Pit sand | Trips | 6 | 120,000¦= | 720,000¦= | $195 |
| Lake sand | Trips | 3 | 35,000¦= | 105,000¦= | $28 |
|  |  |  |  | 17,113,000¦= | $4,624 |
| Flooring |  |  |  |  |  |
| Lake sand | Trips | 26 | 150,000¦= | 3,900,000¦= | $1,074 |
| Pit sand | Trips | 10 | 120,000¦= | 1,200,000¦= | $324 |

| Cement | Bags | 242 | 35,000 | 8,470,000¦= | $2,289 |
| --- | --- | --- | --- | --- | --- |
| Floor titles | SM | 1755 | 45,000¦= | 7,897,500¦= | $2134 |
|  |  |  |  | 17,447,500¦= | $4,716 |
| Plastering |  |  |  |  |  |
| Pit sand | Trips | 40 | 90,000¦= | 3,600,000¦= | $973 |
| Cement | Bags | 366 | 25,000¦= | 9,250,000¦= | $2500 |
| Lime | Bags | 66 | 15,000¦= | 990,000¦= | $268 |
| Lake sand | Trips | 9 | 100,000¦= | 900,000¦= | $243 |
|  |  |  |  | 14,640,000¦= | $3,957 |
| Rendering |  |  |  |  |  |
| Cement | Bags | 135 | 25,000¦= | 3,375,000¦= | $912 |
| pit sand | Trips | 18 | 90,000¦= | 1,620,000¦= | $438 |
| Lake sand | Trips | 6 | 100,000¦= | 600,000¦= | $162 |
|  |  |  |  | 5,595,000¦= | $1,512 |
| Painting |  |  |  |  |  |
| Emulsion paint | Liters | 1750 | 1,500¦= | 2,625,000¦= | $709 |
| Hi-gloss paint | Liters | 700 | 4,000¦= | 2,800,000¦= | $757 |
| Sand paper | M | 280 | 3,000¦= | 840,000¦= | $227 |
| Brushes | Nos | 88 | 6,000¦= | 528,000¦= | $14 |
| Rollers | Nos | 35 | 10,000¦= | 350,000¦= | $95 |

| Filler | Pets | 350 | 2,0000 | 700,000¦= | $189 |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | 7,843,000¦= | $2,119 |
| Splash apron | Item |  |  | 1,800,000¦= | $486 |
| Sub-total |  |  |  | 361,085,000¦= | $9759 |
| Overheads and contingencies |  |  |  | 36,108,500¦= | $9759 |
| Labor |  |  |  | 99,293,375¦= | $26836 |
| Standby generator | 1 |  |  | 1,500,000¦= | $05 |
| Electricity installation and wiring | Item |  |  | 7,786,000¦= | $2104 |
| Plumbing works | Item |  |  | 38,895,000¦= | $10512 |
| Sub total |  |  |  | 546,467,875¦= | $14,769 |
| Grand total |  |  |  |  | $149,262 |

ESTIMATED BOARDERS EXPANSION UP STAGE:

| No. | Item | quantity | Unity cost | Amount in UGX | Amount in USS |
| --- | --- | --- | --- | --- | --- |
| 1 | Accommodation for 280 orphans, 2/3 girls | 280 | 20,000¦= | 3,250,000¦= 1,000,000¦= | $878 |
|  | Beds (double deckers) | 50 | 25,000¦= | 1,250,000¦= | $338 |
|  | Mattress | 50 | 10,000¦= | 500,000¦= | $135 |
|  | Blankets and bed sheets | 50 | 10,000¦= | 500,000¦= | $135 |
|  | Sub Total |  |  |  | 1,486 |
|  |  | Accommodation expenditure initial 280 orphans: $US 1,806 |
| 2 | FEEDING |  |  | 5,470,000 | $1,478 |
|  | Maize | 3000kg x | 400 | 1,200,000 | $324 |
|  | Beans | 1000kg x | 600 | 600,000 | $162 |
|  | Rice | 1800kg | 900 | 1,620,000 | $437 |
|  | Others (including sugar, salt, cooking oil, meat, fruits, milk) |  | 2,000,000 | 2,000,000 | $541 |

|  | Administrative & personnel $US 8,333 |
| --- | --- |
| 7 | OFICE EQUIPEMENTS & FURNITURE |  |  |  |  |
|  | Chairs (office) |  | 20,000 | 200,000 | $54 |
|  | Filling cabinet |  | 150,000 | 300,000 | $81 |
|  | Office table |  | 80,000 | 80,000 | $22 |
|  | Benches |  | 20,000 | 400,000 | $108 |
|  | Computer with printer |  | 6,000,000 | 6,000,000 | $1,622 |
|  | Photocopier |  | 5,000,000 | 5,000,000 | $1,351 |
|  | Health care emergencies |  | 500,000 | 500,000 | $135 |
|  | stationery |  |  |  |  |
|  | Sub total |  |  | 12,480,000 | $3,373 |
|  | Office equipment & furniture $US 9,711 |
| 8 | SEMINARS & CAPACITY BUILDING (3 TIIMES A YEAR) |  | 100,000 | 545,000 100,000 | $1 47 |
|  | Photocopying |  | 100,000 | 100,000 | $27 |
|  | Audiovisual/ coverage |  | 3,000 | 150,000 | $41 |
|  | Travels & meals (50 participants) |  | 7,000 | 21,000 | $7 |
|  | Paper stock |  | 5,000 | 15,000 | $4 |
|  | Sub total |  |  | 931,000¦= | $226 |
|  | Grand total |  |  |  | $8027 |

PROPOSED PRIMARY SCHOOL EXPANSION-UGANDA

Budget breakdown priority item

| Description | Qty | Unit | Rate | Amount | $Us |
| --- | --- | --- | --- | --- | --- |
| Filling cabinets/ cupboards | 5 |  | 150,000 | 750,000 | $108 |
| Book shelves | 1 |  | 200,000 | 200,000 | $54 |
| Black boards | 7 |  | 30,000 | 210,000 | $24 |
| Office chairs | 10 |  | 40,000 | 40,000 | $11 |
| Sub total |  |  |  |  | $197 |
| ADMINISTRATIVE COMMNUICATION |
| Paper files | 500 |  | 500 | 25,000 | $7 |
| Spring files | 56 |  | 800 | 44,000 | $12 |
| Staple/ punches/white wash/pens | 6 | Boxes | 3,000 | 1,800 | $4 |
| Makers | 84 | Pcs | 800 | 67,200 | $18 |
| Pencils | 56 |  | 100 | 5,600 | $6 |
| Dusters | 24 | Pcs | 1000 | 24,000 | $6 |
| Chalks | 20 | Boxes | 3,500 | 70,000 | $35 |
| Papers | 20 | reams | 7,000 | 140,000 | $38 |
| Sub total |  |  |  |  | $126 |
| EQUIPMENT AND MAINTAINANCE |
| Slashes | 20 | Pcs | 2,000 | 400,000 | $108 |
| Holes | 20 | Pcs | 40,000 | 80,000 | $22 |
| Spades | 10 | Pcs | 6,000 | 60,000 | $16 |
| Axes | 10 | pcs | 10,000 | 100,000 | $27 |
| Pangas (cutting knives) | 10 |  | 3,000 | 30,000 | $8 |
| Wheel barrows | 5 |  | 40,000 | 200,000 | $54 |
| Spray pumps | 50 |  | 40,000 | 12,000 | $3 |
| Watering cans | 5 |  | 5,000 | 200,000 | $54 |
| Rakes | 50 |  | 12,000 | 25,000 | $7 |
| Mattock | 3 |  | 2,000 | 36,000 | $9 |
| Plastic basins | 25 |  |  | 50,000 | $14 |
| Boer hole | 1 |  |  | 10,000,000 | $2,703 |
| Sub total $3025 |
| DINIG AND KITCHEN SUPPLY |
| Sauce pans (big) | 10 | Pcs | 50,000 | 500,000 | $135 |
| Drums(metal) | 5 | Pcs | 20,000 | 100,000 | $27 |
| Drums (plastic) | 10 | Pcs | 45,000 | 450,000 | $122 |
| Weighing scale | 2 | Pcs | 25,000 | 500,000 | $135 |
| Chairs | 20 | Pcs | 2,000 | 40,000 | $11 |
| Jerri cans | 250 | Pcs | 25,000 | 6,250,000 | $1,689 |
| Table (dinning) | 80 | pcs | 60,000 | 4,800,000 | $1,297 |
| Sub total |  |  |  |  | $3416 |
| OFFICE MACHINE |
| Typewriter manual | 1 | Pcs | 50,000 | 50,000 | $14 |
| Fax machine | 1 | Pcs | 2,500,000 | 2,500,000 | $68 |
| Computers | 2 | Pcs | 3,500,000 | 7,000,000 | $1,892 |
| Sub total |  |  |  |  | $1974 |
| LEISURE, SPORTS AND RECREATION |
| Volley balls | 1 | set |  | 300,000 | $181 |
| Cricket | 1 | Set |  | 1,000,000 | $270 |
| Foot ball | 5 | Ball |  | 150,000 | $203 |
| Net balls |  |  |  |  | $203 |
| Basket ball |  |  |  |  | $203 |
| Sub total |  |  |  |  | $1060 |
| Grand total |  |  |  |  | $10452 |
| Purchase of land | 10acres | 1 | 30,000 |  | $300,000 |
| Surveying of land | 10acres |  |  |  | $5,500 |
| Acquisition of land title | 10acres |  |  |  | $15,000 |
| Subtotal |  |  |  |  | $320,500 |
| Overall grand total |  |  |  |  | $488,241 |

PHASE ONE TOTAL BUDGET COST

- Phase one estimated construction cost is $167,741

- Total land cost to cover the three projects is $320,500

- The  over all cost for phase one is $488,241

END