Executive Summary

- Organizational Information

* Name of Organization – TWIFU RURAL YOUTH AND WOMEN CONCERN

* Address: P.O. BOX 46 TWIFU PRASO. CENTRAL REGION. GHANA. WEST AFRICA.

* Digital Address: CT-0000-8703 Twifo Praso. Central Region. Ghana.

* E-mail: tryawco@yahoo.com

* President of Organization: Ruth Fianku

* Contact Persons for this Project: Matthew Aidoo – Project Coordinator

* Date Organization was formed: 15th June 1997

* Legal Status: Registered Non-Governmental Organization (NGO)

* Date of Registration: 24 August 1998 – Registration # G 3,536

* Organizational Structure: Our organization is structured into a 9-member Executive Management Committee elected to oversee the total operation of our organizational development activities. Under this we have the following Project Sub Committees responsible for project implementation, they are: (a) Literacy and Civic Education Sub-Committee (b) Health and Sanitation Sub-Committee (c) Economic Development Sub-Committee (d) Finance Sub-Committee.

* Number of staff in Organization: Two

* Annual Budget 2023: GH688,760.00

* Source of funding last two years: (1) Members Contributions (2) Project Income (3) Local Fund Raising (4) Project Communities (5) Globalgiving – USA (6) YSF Great Plains Annual Conference UMC – USA.

* Our Mission: Our mission is to initiate programmes and activities that shall give Economic Empowerment to the Youth and Women, programmes that shall enhance quality Health, Education, promote the Rights of Women and Children, raise Food production and the level of Environmental sanitation in the Twifo Atti Morkaw District.

* Operational Area: Twifo Atti Morkaw District in the Central Region of Ghana.

* Main Issues & Challenges to Women:  Education, Health, Water & sanitation, Poverty and Gender inequalities are the main issues & challenges to our people. Through project undertaking, we are addressing these issues and challenges by empowering the women economically, increase women assess to education through the promotion of girl child education and we are currently taking actions to ensure women’s equality in basic legal and human rights.

* Past Activities: We have been involved in the promotion of girl child education, preventive health education, income generation, Youth and women skill training and empowerment.

* Present Activities: Our present activities are geared towards the promotion of basic human rights of women and children, preventive health education including Covid 19, HIV/AIDS, Youth and Women empowerment activities including Micro Credit and increase access to portable water and sanitation.

* Plans For Next Five Years: Our plan is to increase access to portable water and sanitation to 100% of our people and to join hands with other organization in the prevention of Covid 19, HIV/AIDS, elimination of human rights abuses against women and children alongside our present ongoing activities and programmes in our project area.

- Project Information:

* Project Title: Help Bring Clean Water To 10,000 People In Twifo.

* Type of Project: Water, Sanitation and Hygiene Promotion.

* Target Beneficiaries: Women and Children in 25 identified communities with a population of about 10000 people.

* Brief Description: The proposed project main objective is aimed at supplying the project communities with reliable easily accessible clean water through the construction of Mechanized Boreholes, provide community schools with water storage tanks, Hand washing Veronica buckets and Waste beans to improve sanitation and reduce disease outbreaks in the communities.

* Project Duration: 2 years.

* Total cost of Project: $120,000.000

1.

# PROJECT PROPOSAL

- Background Information of Project

* The Context of Ghana: As one of the 5 thematic areas of Ghana Poverty Reduction Strategies (GPRS), Water and Sanitation Plan forms essential part of the strategy under Human Resource Development and Basic Services.

In Ghana the water and sanitation situation, which is beset with problems was not given the needed attention in the past especially communities in the rural areas. There are varied sources of water supply for domestic and other uses. The main sources of water supply in Ghana are open wells, ponds, rivers, spring water and streams, boreholes and pipe born water systems to a few towns and cities. Most of the communities and settlements do not have access to good drinking water. To reverse this situation, an Act was however passed in December 1998 to mandate the Community Water and Sanitation Agency (CWSA) to facilitate the provision of portable water and related sanitation services to rural communities and small towns, leaving the big towns, urban areas and cities water and sanitation issues in the hands of Ghana Water Company Limited (GWCL).

The Community Water and Sanitation Agency has worked hard in the past 26 years with the mandate given them to improve the water and sanitation in rural Ghana. They have done this through the setting up of District Water and Sanitation Teams (DWST) in some of the District Assemblies throughout Ghana. With support from the central Government and some donor agencies like DANIDA, the water and sanitation coverage in the rural Ghana has presently improved to about 65% by 2020 with this program. The present situation must therefore be improved to the level that would make the Ghanaian population healthier.

* The context of Project District: Twifo Atti Morkaw District, which is located in the central region of Ghana, is our project area. The district had a population of 100,851 comprising of 49,998 males and 50,853 females (2021) census report. The annual growth rate of the district is 3.9% with that of the Regional and National rates are 2.1% and 3.1% respectively, this implies that the population density for the district, which has increased steadily over the years and was projected at 120,784 by the end 2026. The district is typically a rural one with a landmass of 1,199qs. Km. The District is zoned into 5 Area Councils for the purpose of easy local government administration with 28 electoral areas, which, form the district assembly. There are over 1,210 fast growing communities with settlements springing up day-in and day-out. Two of the major towns in the district namely Twifu Praso and Twifo Agona are having population figures of 66,075 and 11,179 (2021 report) respectively. The existing water coverage in the district is very minimal. 69.2% of the population has no access to potable water. The people therefore have to rely on ponds, streams/rivers, and open wells etc. for their source of water for domestic purposes. The situation is worse in the hinterlands communities where accessibility is a problem. The sanitation problem in the district is even worse as compared to water. The current coverage is 36%. There are inadequate public latrines, improper disposal of night soil, inadequate household latrines, chocked gutters, indiscriminate disposal of refuse in the communities, dirty surroundings, lack of equipment to convey solid waste and lack of slaughter house facilities in some of the big towns.

Of late illegal mining and pollution of the river bodies with the mining activities has worsen the situation. The authorities are working with the opinion leaders to change the situation. Plans put in place by the National Development Planning Commission (NDPC) and Community Water and Sanitation Agency (CWSA) to the District Assemblies some 18 years ago was intended to address the water and sanitation problems in the district assemblies in Ghana by creating access to not less than 85% of the total population by the end of 2020. The essence of the plan is to provide potable water and to ensure environmental sanitation as well as to promote personal hygiene in an integrated manner.

This is to enhance the health of the people and promote the income and economic activities as a process of reducing poverty especially in the rural areas.

The plan of this project is therefore aimed at working towards the achievement of the goals and objectives of the District Water and Sanitation Plan, which has not presently achieved the 90% target set for end of 2025.

* Specific Location & Context of Project Communities: The project location is Twifo Atti Morkaw District. The project would take place in 20 deprived communities selected. All the communities selected are within the district with a total population of 10,000 people, ranging between 450-500 persons per a community.

The standard population threshold for mechanized Borehole water system given by the Community Water and Sanitation Agency (CWSA) are 450 and 500 persons respectively.

2.

Therefore, taking the 10,000 people being the anticipated population of the identified communities requires over 20 mechanized Boreholes and water systems. Considering electricity availability accessibility to most of these communities, we have adopted the mechanized water system technology, which is more reliable for the project communities selected. The sanitation coverage of the selected communities is far below 35%. Most households and schools do not have toilets and therefore have to rely on a few public ones provided by the Assembly or the communities themselves.

In communities where there are no such (KVIP toilets), people usually defecate in the bushes or free range. At the same time, 8 primary and 4 junior high schools in the identified project communities do not have access to acceptable type of toilet facilities. This condition has contributed to the spread of excremental diseases like cholera and diarrhoea affecting the people especially children. Considering the effect of the problem on the lives of the people especially on women and children, the   target groups of this project are women and children in communities where women spend a lot of time looking for water especially in the dry season for domestic use.

* Result of Baseline Study in Target Communities: The available study on the water and sanitation situation in the district indicates that, the most common potable water facilities are the Bore Holes fitted with hand pumps. The total number is 210 some, which were completed as far, back in 1980s and are mostly concentrated in the larger communities. Out of the number, some of them are broken down and need to be rehabilitated. Data collected from the district also indicates that there are about 45 mechanized water systems 4 Pipe System and 2 Pedal Flow System, which are not working well. The study also shows that only 57.8% of the total population in the district that have access to the existing facilities mentioned above.

Data collected on the Public and Institutional latrines in the district also indicates that most households who do not have toilets in their homes rely on the public and the institutional ones. Currently 51% of the schools in the district do not have access to acceptable toilets in their schools and only 48% of the total population of the district that have access to the existing toilet facilities.

* Socio-economic Status of Direct Beneficiaries: The entire population of 10,000people living in the 20 identified project communities and settlements shall directly benefit from the success of this project. The majority of them are women and children who have to rely on sachet water for drinking because most of the river bodies have been polluted as a result of illegal mining. Currently all the 20 identified project communities and settlements do not have access to potable water and sanitation facilities.  A minimum of 450 persons per a community was used as criteria for the population threshold to select the communities that would benefit from the 20 mechanized water system to be provided within the project period.

-Problem Statement

The main problem of the project communities is poor health of the people. In the absence of potable water supply and sanitation facilities in the identified project communities, the rate of death associated with the ten most common diseases, which are preventable continue to increase in the last 5 years.

Infant mortality rate is presently high. Seven 7 out of every Ten 10 deaths result from diseases such as Malaria, Severe Diarrhoea and Upper Respiratory Track infection. The high rate of deaths associated with these preventable diseases is now a major concern to all stakeholders in the district.

“Poor Health” in this context means; Heaps of refuse and plastic waste seen in project communities, faecal matter of both humans and animals can be seen around, Animals and humans use the same source of water from streams and ponds, most of the river bodies have been polluted, there are Malnourished Children seen in all the project communities. Low awareness about these problems, perceptions of the target population about the causes and their effects on the live of the people still remains to be a major problem.

The following causes and effects were identified after the problem tree analysis with the participation of the project communities.

Causes: (a) Low awareness of good hygiene practices (b) Poor Hygiene promotion (c) Inadequate Sanitary inspectors (d) Use of water from polluted rivers, streams and pond sheared with animal for domestic use (e) inadequate Sanitation facilities (f) Limited Mobility for Hygiene Promoters (g) Inadequate planning for Hygiene promotion. (h) Inadequate involvement of Private sector e.g. Partner Organizations.

3.

Effects: (a) Poor Health of community (b) Increased morbidity (c) Increased community medical cost (d)

Increased water and sanitation related diseases and deaths. (e) High levels of poverty.

The major achievement expected from this project is to create access to good drinking water and sanitation facilities to 15.5% of the population in the district. And this achievement would go a long way to complement the efforts of the District Assembly and other organisations already working towards the provision of safe water, which is currently accessible to only 58.5% of the district total population.

-Project Strategy

TRYAWCO will pursue the following strategies for the successful planning, implementation and management of safe water and improved sanitation facilities and services in the project communities.

- There will be community animation/sensitisation in all project communities where safe water and improved sanitation services are to be provided prior to and after provision.

- Ensure effective participation of all segments of community, especially women and minority groups where relevant, in decision-making relating to safe water and improved sanitation.

- Ensure full participation of all stakeholders in the provision of goods and services. They will be engaged to use their skills and professional expertise to provide extension services at community level by building the community capacity in operation and maintenance of facilities to be provided.

- Special focus on women, as users as well as planners, operators and managers of community level systems shall be ensured.

- Ensure mainstream gender issues in safe water and improved sanitation delivery in the entire project communities.

- Integrate hygiene promotion (personal hygiene and environmental cleanliness) in safe water and improved sanitation provision.

- Each Community to show their demand for the improved services will make 5% financial contribution of the capital costs for the service to be provided.

- Each Community will be responsible to own, manage and maintain the facilities provided to ensure sustainability.

- Ensure the formation of gender balanced Water and Sanitation Committees (WATSAN) at the community level for the planning, implementation, operation and maintenance of facilities provided.

The focus of TRYAWCO is to provide good drinking water for the people in project communities and ensure environmental sanitation in a bid to reduce diseases and promote the local economy, which will enhance standards of living.

A strong Monitoring and Evaluation Team would be established to ensure effective Monitoring and Evaluation of the initiated project. With the active participation of the various communities and stakeholders in the project preparation plan, its successful implementation is anticipated.

-Project Goals And Objectives

TRYAWCO has the following as the main goals and objectives of this project:

4.

Goal Short-Term: Is to improve access to potable water and sanitation facilities to identified project communities.

Goal Long-Term: Maximize Health benefits of the people and reduce poverty level in the project communities.

Objectives:

- To form and train 20 water Committees to operate and maintain the water facilities in 20 communities selected.

- To construct 20 Mechanized water systems in 20 selected communities within 2 years.

- To promote hand wash and clean school environment in 8 Primary & JHS schools selected within 2 years.

- Increase awareness on personal hygiene and environmental cleanliness including Covid 19 to the 10,000 people of our project communities within 2 years.

-Project Expected Results

Expected Outcomes are:

- Improved quality life.

- Morbidity reduced.

- Less medical expenses of the people in the project communities.

- Reduced water and sanitation related diseases.

- Awareness of good hygiene practices increased.

- Effective and efficient hygiene promotion adopted.

- Appropriate hygiene promotion materials developed.

- Clean school environment in the community school achieved.

- Adequate source of portable water available to the communities.

- Poverty level of the people reduced.

Physical Output Expected:

- 20 Mechanized water systems constructed for 20 communities.

- Water storage and hand wash buckets installed in 8 schools selected.

-Project Indicators

The following are indicators to be used to measure the results achieved by the activities of the project:

- Short Term goal indicators are: Presence of safe dinking water sources available in the various communities and Presence of hand wash buckets with water available in the schools selected.

- Long Term goal is: Hospital attendance for water and sanitation related disease reduced, Healthy children seen in all communities, School enrolment increased and adults engaged in various income generating activities.

- Objective (1) indicators are: 20 trained water management committees available.

- Objective (2) indicators are: Presence of 20 mechanized water system in the communities in use.

- Objective (3) indicators are: Presence of hand wash buckets for the schools selected.

- Objective (4) indicators are: Presence of clean environment seen in communities and community schools.

The following shall be the sources of verifying the indicators mentioned above; they are visits to verify water points and presence of hand washing in schools, verification of health records at health facilities e.g. clinics and hospitals, community visit observations, interviews, spot check counting, surveys and House to House visits.

-Description of Proposed Project Activities

The following is a comprehensive description of the main project activities:

5.

- (1.) Give project information to all communities selected (2.) Prioritize communities for facilities under the project based service level e.g. water systems and installation of hand wash buckets. (3) Form Water management committees in the project communities (4.) Identify partner organizations to train water mangement Committees as per POs Standardized activities (5.) Animation of communities to contribute towards the capital cost of the facilities (6.) Identify Local contractor for constructing mechanized water systems and supply Veronica buckets for hand washing (7.) Award contracts for facilities to be constructed (8.) Monitor the implementation of the activities. (9) Invite all Environmental Health Officers in the District to an orientation workshop (10.) Plan health and Hygiene education with the Health officers (11.) Resource them to go to the communities for sustained Health education (12.) Draw monitoring and evaluation plan.

The successful implementation of the set activities for all the objectives will eventually achieve our short-term and long-term goals as stated above.

-Project Management & Implementation

The project implementation shall involve a 7-member project management committee made up of the two principal staff of our organization comprising The Projects Coordinator and the Secretary, who have gain over 25 years experience in community and project development. Two staffs from the District Water and Sanitation Team, one staff from the District Environmental Health Office, one staff from The District Health Management Team (DHMT) and the District Planning Officer of the District Assembly. These official who have gain much experience in their various field of operation shall work as a team in the project implementation.

They would use their expertise voluntarily as their official duties for the success of this project. They would also serve us Resources Personnel in the training of water management Committees, Local contractors and orientation of Health staff and community volunteers.

-Essential Project Materials Required

The essential material resources required for the successful implementation of the project are as follows:

- Mechanized Water Systems: - Electric pumps with electrical fittings, Poly tanks, Cement, Sand and Stones and Plumbing fittings.

- Hand Washing in schools: - Storage water tanks, Veronica buckets, Waest Beans, Soap, Sanitizers, and Tisssue papers.

- Animation and Collaborative Hygiene Education to communities: - Stationery, Posters, Transportation and Stipends for Resource Personnel.

- Training and Workshops: - Stationery, Use of IEC Materials, Flip charts and paper, Transportation, Feeding and Stipends for Resource Personnel.

- Records and Bookkeeping: - Computer and Printer, Stationery and Lockable Cabinet.

The project communities would contribute 5% of the total cost of each facility to be provided ether by providing labour or materials like wood, sand and stones. The communities will own all the facilities that would exist after the project. Our organization will contribute administrative support and stationery for the project implementation and will own all the goods and equipment acquired in the project implementation.

The content of training activities would specifically be management of facilities to be provided by water management Committees on how to keep financial records, maintenance and repairs for sustainability.

-Project Sustainability

The following are measures to be taken to ensure sustainability:

- Water management Committees would be formed in all the beneficiary communities to take absolute responsibility for the facilities to be provided. The same Committees would be formed in the schools that would benefit from the project.

- Capacity building training would be provided to the Water management Committees for proper management of the facilities with Technical Assistance from the DWST and CWSA.

6.

- Local caretakers from the communities will as well be trained to do routine maintenance on the water facilities to be provided.

- User fees will be charged and put in separate account for operation and maintenance. This user fees, which could be paid by any of the following; Cocoa Kilo deductions, Monthly or Annual levy, Community fundraising, Pay-as-you-fetch, Donations to community for water and sanitation and Advance payment will be used for water and sanitation activities alone and to run the facilities.

- Other sources of funding shall vigorously be pursued by TRYAWCO to source funding to continue with the project activities in project communities and other communities in our project are.

Technical feasibility of the project activities shall be ensured through full participation of the project communities. Community animation would be carried out for the people to accept and own the water systems and the hygiene facilities that shall be provided in the schools. The people shall be taught that maintaining good hygiene will improve their health and standards of living.

-Project Monitoring & Evaluation

Monitoring and Evaluation has been planned to ensure that activities of the project implementation conform to the project plan. Monitoring of project activities shall be carried out once in every three months to obtain relevant information that can be used to assess progress of work for the plan project activities and to enable project management committee and stakeholders involved to take timely decisions to ensure that progress is maintained according to schedule. Evaluation of the project shall take place once in every 6 months to enable all stakeholders and project management committee to determine most especially, whether the expected impacts of implemented activities of the project are being achieved using the indicators developed. The evaluation shall involve the participation of all stakeholders, the project communities, the district assembly and district health directorate. We shall also consider an external evaluation from your organization to come and assess the impact of the funds invested in the project.

-Project Financing

The local population’s contributions towards the project shall be as follows:

- Project communities - shall contribute 5% of the total cost for the facilities to be provided for each of the community. This would be in the form of labour to be provided, sand and stones wood or cash.

- TRYAWCO – shall provide administrative support, salary for office clerk, stationery and running cost of

the project implementation.

- District Assembly & Governmental Institutions – shall provide technical assistance for training, capacity building and would serve as resource personnel.

7.

-Project Budget

Below is our Budget for the project indicating expenses of each activity and income for the Project tabulated in (US dollars).

* Name of Organization: Twifu Rural Youth And Women Concern

* Project Title: Help Bring Clean Water To 10,000 People In Twifo

*Project Duration 2 Years.

EXPENSES                                                                        AMOUNT

Activity/Item                                                                                             $

1. Give project information to selected Communities – 20.			001,000.00

2. Training of Water Management Committees – 20.			002,000.00

3. Cost of Complete Mechanized Water Systems – 20 units.			100,000.00

4. Cost of Water Storage Tanks for Community Schools – 8.		003,000.00

5. Cost of Hand Washing Stands for community Schools – 24 sets. 	002,000.00

6. Cost of Soap and Sanitizers for Community Schools – 8.			001,000.00

5. Cost of Health Education In Communities & Schools – 28.		004,000.00

6. Monitoring & Evaluation							002,000.00

7.  Administrative Cost – 2 years						005,000.00

TOTAL EXPENSES                                                             	120,000.00

INCOME

1. Project Communities Contributions & Support				005,000.00

2. Globalgiving Donors Contributions						100,000.00

3. Other Anticipated Sources of Funding					010,000.00

4. Our Organizational Contributions 						005,000.00

## TOTAL INCOME                                                                    	120,000.00

8.

CONCLUSION

We hope potential donors reading our project proposal would donate accordingly to our project to enable us raise the needed funds for our clean water project. Please tell your friends, family members and business associates to donate to our project. We need your support, help us to achieve our project goal. We are therefore looking forward to your donations.

Thank you,

Matthew Aidoo

(Projects Coordinator)

June 14, 2024

9.