# PROJECT PROPOSAL

## Renovation and Modernization of Girls’ Day Support Room

### GROUPE SCOLAIRE BUSOGO I, Saint Benoît

Ruhengeri Catholic Diocese – Rwanda

- Project Title:

# “Renovation and Modernization of Girls’ Day Support Room with Essential Furniture, Sanitation, and Safety Materials”

Applicant / Contact Person:
Abbé TUYISHIMIRE Jean Damascène
Director of GROUPE SCOLAIRE BUSOGO I, Saint Benoît
Mobile: (+250) 785010182
Email: nahum990@yahoo.fr

Project Owner:
GROUPE SCOLAIRE BUSOGO I, Saint Benoît
Ruhengeri Catholic Diocese  – Rwanda,

P.O. Box 45 Ruhengeri – Rwanda

Project Location:
Gahanga Village, Gisesero Cell
Busogo Sector, District of Musanze
Northern Province, Rwanda

Project Duration: 2 Months

Total Budget:
7,953,000 RWF (Approx. 6,360 USD)
(Exchange rate estimated at 1 USD ≈ 1,250 RWF)

# 2. EXECUTIVE SUMMARY

GROUPE SCOLAIRE BUSOGO I, Saint Benoît is a Catholic day school under the Diocese of Ruhengeri located in Busogo Sector, Musanze District, Northern Province of Rwanda. The school serves 2,358 students, including 1,163 girls.

Many families whose children attend the school live in poverty. A significant number of girls lack access to sanitary materials during menstruation. As a result, they are frequently absent from school, which negatively affects their academic performance and confidence.

The school intends to renovate and equip a dedicated Girls’ Day Support Room  a safe space where girls can rest, manage menstrual hygiene, receive counseling, and access emergency hygiene materials during school hours.

This project will improve hygiene, dignity, attendance, and academic success for girls. The total estimated cost is 7,953,000 RWF (approximately 6,360 USD).

# 3. BACKGROUND OF THE INSTITUTION

The school is:

- 115 km from Kigali

- 12 km from Musanze town

- 2 km from the University of Rwanda (UR-CAVM)

The school has two cycles:

### Primary Cycle

- 1,574 students

- 28 teachers (19 women and 9 men)

### Secondary Cycle

- 784 students

- Options: PCM, HGL, LFK

- 30 teachers (13 women and 17 men)

### Total School Population

- 2,358 students

- 1,163 girls

- 1,194 boys

- 12 auxiliary staff

The school operates as a day school, meaning students return home after classes.

# 4. PROBLEM STATEMENT

Although the school performs well academically, girls face serious challenges related to menstrual hygiene management and poverty.

Many families are extremely poor and cannot afford sanitary pads or hygiene supplies for their daughters. Consequently:

- Many girls miss school during menstruation.

- Some girls lose confidence and feel ashamed.

- Academic performance declines due to absenteeism.

- Repeated absence increases risk of dropout.

Currently, the school has a room intended for girls’ support, but it is not adequately equipped. The room lacks:

- Proper ceramic flooring

- Ceiling finishing

- Adequate resting beds

- Hygiene materials

- Fire safety equipment

- Furniture for counseling and study

Without proper intervention, girls’ education continues to be affected.

# 5. PROJECT JUSTIFICATION

Girls’ education is a foundation for community development. However, menstrual poverty remains a major barrier to equal education opportunities.

This project is necessary to:

- Reduce absenteeism caused by lack of sanitary materials

- Improve girls’ dignity and confidence

- Provide a safe space for rest and counseling

- Promote gender equality

- Support vulnerable families

- Strengthen child protection mechanisms within the school

Investing in a Girls’ Day Support Room is investing in educational equality and long-term community development.

# 6. PROJECT OBJECTIVES

## 6.1 General Objective

To establish a safe, hygienic, and supportive Girls’ Day Room that promotes dignity, well-being, and academic success.

## 6.2 Specific Objectives

- Renovate the Girls’ Support Room with ceramic tiles and ceiling installation.

- Provide beds and basic furniture for emergency rest and counseling.

- Supply menstrual hygiene materials and sanitation equipment.

- Improve safety through installation of fire extinguishers.

# 7. PROJECT ACTIVITIES

## 7.1 Renovation Works

- Installation of ceramic floor tiles (amakaro)

- Installation of ceiling (plafo)

- Minor finishing works

## 7.2 Furniture and Equipment

- 7 beds for temporary rest

- Mattresses and mattress covers

- Bed sheets

- Mosquito nets

- 2 tables

- Chairs

- Mirrors

## 7.3 Sanitation and Hygiene Materials

- Sanitary pads (annual supply)

- Buckets

- Soaps and hand sanitizers

- Toilet papers

- Cleaning materials (detergents, mops, disinfectants)

## 7.4 Safety Equipment

- Fire extinguishers

# 8. IMPLEMENTATION PLAN

| Phase | Activity | Duration |
| --- | --- | --- |
| Phase 1 | Procurement of materials | 2 weeks |
| Phase 2 | Renovation works | 4 weeks |
| Phase 3 | Equipping and installation | 2 weeks |

Total duration: 2 months

# 9. PROJECT BUDGET

Exchange Rate: 1 USD ≈ 1,250 RWF

## 9.1 Construction and Renovation

| Item | Total (RWF) | Total (USD) |
| --- | --- | --- |
| Ceramic tiles | 1,200,000 | 960 |
| Cement & installation materials | 600,000 | 480 |
| Ceiling materials | 960,000 | 768 |
| Labor costs | 800,000 | 640 |
| Subtotal | 3,560,000 | 2,848 USD |

## 9.2 Furniture & Equipment

| Item | Total (RWF) | Total (USD) |
| --- | --- | --- |
| Beds | 1,050,000 | 840 |
| Mattresses | 560,000 | 448 |
| Mattress covers | 105,000 | 84 |
| Bed sheets | 168,000 | 134 |
| Mosquito nets | 140,000 | 112 |
| Tables | 240,000 | 192 |
| Chairs | 350,000 | 280 |
| Subtotal | 2,613,000 | 2,090 USD |

## 9.3 Sanitation & Hygiene

| Item | Total (RWF) | Total (USD) |
| --- | --- | --- |
| Sanitary pads | 500,000 | 400 |
| Buckets | 80,000 | 64 |
| Soaps & sanitizers | 200,000 | 160 |
| Toilet paper | 150,000 | 120 |
| Cleaning materials | 250,000 | 200 |
| Mirrors | 120,000 | 96 |
| Subtotal | 1,300,000 | 1,040 USD |

## 9.4 Safety Equipment

| Item | Total (RWF) | Total (USD) |
| --- | --- | --- |
| Fire extinguishers | 480,000 | 384 |
| Subtotal | 480,000 | 384 USD |

# GRAND TOTAL

| Currency | Amount |
| --- | --- |
| Total (RWF) | 7,953,000 RWF |
| Total (USD) | 6,360 USD |

# 10. MONITORING AND EVALUATION

- Supervision by school administration

- Transparent financial reporting

- Procurement documentation

- Donor progress reports

- Final evaluation after completion

# 11. SUSTAINABILITY PLAN

- Establishment of maintenance committee

- Annual budget allocation for hygiene materials

- Student sensitization on menstrual health

- Regular inspection of fire safety equipment

# 12. CONCLUSION

The Renovation and Modernization of the Girls’ Day Support Room at GROUPE SCOLAIRE BUSOGO I, Saint Benoît is a crucial step toward improving girls’ dignity, attendance, and academic performance.

By supporting this project, donors will directly benefit 1,163 girls and contribute to breaking the cycle of menstrual poverty and educational inequality.