Project Proposal

Project Title: Trashcan Setup and Anti-Littering Campaign

Project Organizer: Green Channel

1. Project Summary

  - Description of Project

This project aims to stop littering habits in the public spheres and to enhance the waste disposal systems in Dhaka, in alliance with the Dhaka City Corporation (a government body). The major component of the project includes, setting up of trashcans in all major streets of the capital city (Dhaka) followed by an awareness campaign on anti-littering, amongst pedestrians and the general public.                                                                                  
The design of the trashcans is centered around three factors:

- Fixability – Each trashcan will be fixed to its position (via pole and chain) to prevent theft.

- Durability – Trashcans will be made up of durable material such as steel

- Convenience of Operation – Trashcans are designed in a way to make it easier for Dhaka City Corporation (DCC) to empty them on a regular basis.

Thirty-one trashcans have already been set up in the Gulshan Avenue and some of the roads leading up to it (Gulshan-Tejgaon Link Road, Gulshan-Badda Link Road, Gulshan-Mohakhali Link Road, Madani Avenue), as an experimental phase, during the period August – November 2011. The trashcans are being maintained under the authority of Green Channel and the disposal of trash is handled by the Dhaka City Corporation on a regular schedule. Now Green Channel plans to expand the project to the rest of North Dhaka, and then to South Dhaka, taking one step at a time to ensure that every part of the project is successfully and effectively carried out with sustainable and productive outcomes.

1.2 Location of Project: Dhaka City (Please see attached document regarding the phases of the 	project and the specific roads to be covered under each phase)

1.3 Overall cost: BDT 76,76,750 (USD 96,556.8)

1.4 Project Timeline: January 2013 – December 2014

2. Rationale of Project

Environmental pollution is one of the biggest challenges Bangladesh faces today. With the growth of industries, environmental issues have long been neglected in the country. The general education curriculum also does not address these issues with enough importance, and does not actively engage the youth into becoming environmentally friendly citizens. Green Channel acknowledges the urgency to protect the environment by building more efficient waste disposal systems and creating awareness amongst both the general public and the youth of the country through action oriented projects, general education and other creative means. The intention of this specific project is to reduce littering habits in Dhaka and maintain a green and clean atmosphere in the city.

2.1 Goals

  - Setup trashcans in all major streets of Dhaka

  - Develop the habit of using trashcans, among pedestrians in public spheres, for day-to-day general waste disposal

  - Raise awareness about the importance of being environmentally friendly among pedestrians and the general public

  - Create a greener and cleaner Bangladesh in the long run.

2.2 Project Management

This is a Green Channel initiative. Green Channel is a youth led, action oriented, not-for-profit organization, founded in 2011 that seeks to promote elements of a Green Economy in Bangladesh and to encourage the community around us in making environmentally and socially responsible choices in everyday life. Starting off as a simple environmental project in 2011, GC today is an organization (inspired by the ideals of United World College) with a special focus on reducing energy poverty (in Bangladesh) - the missing millennium goal.

We have a core group of about thirty members, with the heads of the organization supervising and working on research from abroad, while the Dhaka-based members co-ordinate the ground work. Outside the core group, Green Channel has a volunteer-base of over 500, who have worked with us previously, and will be delegated the task of raising awareness on site. After the awareness campaign, coordinators will continue to monitor the use and emptying of trash cans.

Project Profile on Global Giving: http://www.globalgiving.org/projects/green-channel/

Facebook Page: https://www.facebook.com/greenchannel2010

You tube Channel: http://www.youtube.com/user/greenchannel11?feature=results_main

3. Operation Plan

3.1 Spots and Numbers of Trashcans:(Please see attached document regarding the phases of 	the project and the specific roads to be covered under each phase)

  - Trashcan design:

The trashcans will be made out of steel, with a lid on top (hinged) to prevent overflow of trash and any unpleasant odor. They will also have a big enough opening on one (or more) sides to encourage passing pedestrians to use them. Each trashcan will be attached to a pole (existing or to be newly put up, if not available from beforehand) via a chain (hooked to the pole and the trashcan) that would be thick, and long enough (approximately 8 feet) for allowing a DCC officer to empty it. (Trash will be emptied by the DCC on a regular basis – an agreement has been signed between Green Channel and DCC regarding this alliance.

Picture: One of our trashcans in front of Trust bank (beside Grameen Phone Center) in Gulshan Avenue

3.3 Awareness-building through publicity

  - Ahsan Habib, the director of Unmad magazine has worked with us to create a cartoon character and dialogues to present a relatable, attractive image for the project. These cartoons  will be  published in established newspapers (for example, the Daily Star, Rising Stars, Unmad, etc.) to promote friendliness towards the environment among the public.

  - Press releases have been published about the project in Bangla and English national dailies (The Daily Star, Prothom Alo, etc.)

  - Our media partners, Radio Today and Shomoy TV, will be responsible for spreading awareness in relation to our project on radio and television. They have also covered us during the experimentation phase.

  - A publicity campaign will also be launched on the internet through social networking sites (Facebook, Twitter) and Global Giving, an international platform for community projects for the duration of the project.

  - Youtube videos, posters and banners in public places are some other possible options.

  - Awareness-building on site

An awareness campaign will be conducted under each phase involving volunteers speaking to passersby regarding littering and the problems it causes, as well as encouraging them to make use of the new trashcans. During this campaign, volunteers will be also picking up litter from the streets in order to provide a positive example and encouragement for the surrounding pedestrians. The trashcans themselves bear messages designed to encourage their use and attract attention.

  - Project Timeline

Phase 1 – 4: January 2013 – June 2013

Phase 5 – 7:  July 2013 – November 2013

Phase 8 –  10: December 2013 – April 2014

Phase 11 – 14: May 2014 – September 2014

Phase 15 – 16: October 2014 – December 2014

*Details of phases are given in the attached document

4. Budget Details

1 USD = BDT 79.5050

| Sl. no. | Item | Price (BDT) | Quantity | Total Cost (BDT) |
| --- | --- | --- | --- | --- |
| 1 | Trashcan (including painting main color) | 6500 | North Dhaka 83 roads * 5 trashcans (in each road) = 415 trashcans South Dhaka 80 roads * 5 trashcans (in each road) = 400 Total: 815 Trashcans | 52,97,500 |
| 2 | Chains | 35 per feet | 8 feet per trashcan So, 6520 feet for 815 trashcans | 2, 28,200 |
| 3 | Locks | 310 | 815 | 2,52,650 |
| 4 | Painting | Approximately 10,000 for 20 bins |  | 4,07,500 |
| 5 | Banners | 150 | 350 | 52, 500 |
| 6 | Pick up services | 1600 per day | 16 phases (3 days for each phase) - 48 days | 76, 800 |
| 7 | T shirts | 180 (approx) | 400 in each phase So (400 *16) - 6400 | 11,52,000 |
| 8 | Gloves | 200 | 500 boxes | 1,00,000 |
| 9 | Photographer |  |  | Free (?) |
| 10 | Certificates | 14 | 6400 | 89, 600 |
| 11 | Miscellaneous and tip (to helpers) |  |  | 20, 000 |
|  |  |  | Total | 76,76,750 = USD 96,556.8 |

* Projected expenses are based on expenses from the experimentation phase

** The number of trashcans are an estimate at the moment (but it should not be too different)

We are an organization supported by Global Giving, which is a fundraising web site that gives social entrepreneurs and non-profits from anywhere in the world the opportunity to raise funds that are used to help underprivileged communities around us. In the past we have received funds from the Bill and Malinda Gates Foundation, Colorado College, Sheltech, Meridian, UWC Society of Bangladesh, Nitol Insurance and personal donations through Global Giving.

Website: http://www.globalgiving.org/projects/green-channel/

5. Deliverables

A project report will be submitted to DCC and all sponsors at the end of the project.

Details of Phases and Locations of Project Implementation

Dhaka City is split into 2 parts and 92 wards
North Dhaka (36 wards): wards 1 -23, 37-47, 54 and 55

South Dhaka (56 wards) : wards 24-36,48-53, 56-92

North Dhaka

Phase 1

| Wards | Areas | Main Roads |
| --- | --- | --- |
| 19 | Gulshan Banani Karail | Gulshan Avenue Kamal Ataturk Avenue Gulshan-Badda Link Road Gulshan-Baridhara Link Road Gulshan-Tejgaon Link Road International Airport Road |
| 20 | Mohakhali | Mohakhali-Gulshan Link Road |
| 37 | Tejgaon I/A | Shaheed Tajuddin Road |

Phase 2

| Wards | Areas | Main Roads |
| --- | --- | --- |
| 38 | West Nakhalpara East Nakhalpara Shahinbagh | Old Airport Road International Airport Road(leading from Mohakhali) |
| 39 | Tegaon | Pantha Path Green Road |

Phase 3

| Wards | Areas | Main Roads |
| --- | --- | --- |
| 22 | Rampura | DIT Road |
| 23 | Khilgaon Choudhuripara |  |
| 54 | Nayatola Moghbazar | New Circular Road Shaheed Tajuddin Road New Eskaton Road Kazi Nazrul Islam Avenue |
| 55 | Nayatola |  |

Phase 4

| Wards | Areas | Main Roads |
| --- | --- | --- |
| 17 | Khlikhet Bashundhara R/A Nikunja Housing | International Airport Road Pragati Sharani Apollo Hospital road in Bashundhara R/A* |
| 18 | Badda Baridhara Baridhara Embassy Zone | Madani Avenue(Gulshan-Baridhara Link Road) |
| 21 | Dakhin Badda Adarsha Nagar DIT Project | DIT Road(Pragati Sharani) Gulshan-Badda Link Road |

*Roads inside Bashundhara R/A are not classified as main roads under the DCC map. None of the roads in Bashundhara R/A are not recognized by the DCC as main roads.

Phase 5

| Wards | Areas | Main Roads |
| --- | --- | --- |
| 1 | Uttara Model Town | Dhaka Mymensingh Road(International Airport Road) Rabindra Sharani Shahjalal Sharani Jashimuddin Road Sonargaon Janapath Gausul Azam Avenue Alalul Avenue |

Phase 6

| Wards | Areas | Main Roads |
| --- | --- | --- |
| 16 | Kafrul Taltala | Begum Rokeya Sharani Bijoy Sharani Old Airport Road Mazar Road |
| 40 | Sher-e-Bangla Nagar | Lake Road Manik Mia Avenue Begum Rokeya Sharani Mirpur Road Agargaon Road Indira Road |
| 41 | Sher-e-Bangla Nagar Agargaon | Begum Rokeya Sharani |
| 42 | Adabar | Ring Road |
| 43 | Adabar |  |
| 44 | Adabar | Asad Avenue Sat-Masjid Road |
| 45 | Mohammadpur Lalmatia | Road 16 Sat-Masjid Road Asad Avenue |
| 46 | Mohammadpur |  |
| 47 | West Dhanmondi |  |

Phase 7

| Wards | Areas | Main Roads |
| --- | --- | --- |
| 9 | Gabtoli | Dhaka-Aricha Highway(extending from Mirpur Road) |
| 10 | Darus Salam | Mirpur Road Mazar Road |
| 11 | Kallayanpur Darus Salam | Dar-Us-Salam Road |
| 12 | Darus Salam |  |
| 13 | Mirpur Shewrapara Pirerbagh Paikpara Monipur Kazipara |  |
| 14 | Mirpur Kazipara Senpara Parbata Mirpur Section 14 |  |

Phase 8

| Wards | Areas | Main Roads |
| --- | --- | --- |
| 6 | Rupnagar R/A Mirpur Section 7 Mirpur Section 8 | Milk Vita Road Begum Rokeya Sharani |
| 7 | Mirpur Section 2 | Mazar Road |
| 8 | Mirpur Section 1 Shah Ali |  |

Phase 9

| Wards | Areas | Main Roads |
| --- | --- | --- |
| 2 | Pallabi Mirpur Section 12 | Begum Rokeya Sharani Ceramic Avenue |
| 3 | Mirpur Section 10 Rupnagar R/A (Extention) | Mazar Road |
| 4 | Mirpur Section 18 |  |
| 5 | Mirpur Section 11 |  |
| 15 | Bhashantek | [no main roads here] |

South Dhaka (56 wards) : wards 24-36,48-53, 56-92

Phase 10

| Wards | Areas | Main Roads |
| --- | --- | --- |
| 24 | Khilgaon | Sayedabad Road DIT Road |
| 25 | Goran | [no main roads here] |
| 26 | Rampura | [no main roads here] |
| 34 | Shantibag | Sayedabad Road(Kamalapur Road) Outer Circular Road |
| 35 | Shantibag Malibagh | New Circular Road |
| 53 | Ramna Shiddheshwari | Shaheed Captain Munsur Ali Sharani Kazi Nazrul Islam Avenue |

Phase 11

| Wards | Areas | Main Roads |
| --- | --- | --- |
| 48 | Hazaribagh | [no main roads here] |
| 49 | Dhanmondi | Mirpur Road Sat-Masjid Road Road 2 Road 16 |
| 50 | Kalabagan | Green Road Sonargaon Road |
| 51 | Kalabagan |  |
| 52 | New Market | Azimpur Road(Mirpur Road ext.) New Elephant Road Hazaribagh Road |
| 58 | Hazaribagh | [no main roads here] |

Phase 12

| Wards | Areas | Main Roads |
| --- | --- | --- |
| 32 | Mothijheel | DIT Avenue DIT Extension Road Toyenbee Circular Road Fazle Rabbi Road |
| 33 | Motijheel | Outer Circular Road Station Road |
| 36 | Paltan | Kakrail VIP Road Shaheed Syed Nazrul Islam Sharani Kakrail Road |

Phase 13

| Wards | Areas | Main Roads |
| --- | --- | --- |
| 56 | Shahbag | Zahir Raihan Sharani/ Shaheed Kamruzzaman Sharani Bhashani Road Hare Road Kakrail Road |
| 57 | Shahbag | Shahbag Road( New Elephant Road) Nilkhet Road Kazi Nazrul Islam Avenue Kataban Road |

Phase 14

| Wards | Areas | Main Roads |
| --- | --- | --- |
| 59-66 | Azimpur Lalbagh Bakshi Bazar | Azimpur Road Mitford Road Zahir Raihan Sharani Water Works Road |
| 67-73 | Chakbazar Kotwali Bangshal | Zahir Raihan Sharani/ Shaheed Kamruzzaman Sharani North South Road Kazi Alauddin Road Nawab Eusuf Road Islampur Road English Road Buriganga Bridge no. 2 Nawabpur Road |

Phase 15

| Wards | Areas | Main Roads |
| --- | --- | --- |
| 74, 77-79 | Bangshal Narinda Lakshmi Bazar Wari Sutrapur Gandaria | Khal Road BK Dash Road Nawabpur Road |
| 80-83 | Sutrapur Gandaria Chandaria Dayaganj | Keshab Benarjee Road Pipe Road |
| 87-90 | Shayampur Postagola Mir Hazaribag Jurain | Dhaka-Naraynganj Road Bangladesh-China Friendship Bridge |

Phase 16

| Wards | Areas | Main Roads |
| --- | --- | --- |
| 31, 75 | Kamalapur South Kamalapur Gopibagh Tikatuli | Outer Circular Road Hatkhba Road Fazle Rabbi Road Toyenbee Circular Road Ashish Dipankar Road |
| 27-30 | Golapbagh Sabujbagh Basabo | Basabo-Madartek Road Ashish Dipankar Road Kamalapur Manda Road |
| 76 | Saidabad | Folder Street |
| 84-86 | Jatrabari | Shahid Faruque Road Dhaka Narayanganj Road Demra Road |

*Wards 91 and 92 consisting of areas Kamrangir Char and North Keraniganj are still under construction